## Slide 1: Introduction to agile methodology

## Slide 2
Quint Capability
2014

## Slide 3: Index
Value Management
Learning Capabilities
Consulting
What Makes ’Quint Different
About Quint

## Slide 4: Quint Wellington Redwood
Core business: improvement of ICT organizations providing Consulting Measurement & Education Services in the area of Service Management, Strategy & Sourcing.
Introduced ITSM in 1992.
Operating in 49 countries globally
Trained and certified over 150,000 people worldwide
Three divisions:
  Quint Consulting (ITSM, outsourcing, in-sourcing, PBSM, ISO implementation)
  Quint Learning (training students, providing exams, train- the -trainer)
  Quint Solutions (licensing course materials & exams)

## Slide 5: Thought Leaders in IT Best Practices
Thought Leaders in IT Service Management, Pioneered IPW in 1994, a process maturity Model, and which is now accepted by Gartner. Quint Consultants were contributors and reviewers of the major overhaul of ITIL V2 to V3
Thought Leaders in LeanIT, having developed the philosophy and now working with APMG for a full fledged certification program
Our Award winning 2 day Sourcing Governance Foundation (SGF) is accredited by APMG. It is The Only International Program available which covers the entire lifecycle of sourcing and is recognized by International Association of Outsourcing Professionals (IAOP) as part of their Outsourcing Professional Catalogue.

## Slide 6
Quint’s Portfolio on IT Best Practices

## Slide 7: learning capabilities

## Slide 8: Agenda
What is Agile
Why use Agile
Various Agile Methodologies
Which Agile method works best for any specific Project

## Slide 9
Baseline Quiz

## Slide 10: Ground Rule
Participate in Game
Share your experience
Ask when you have related questions

## Slide 11: An exercise
Design a longest duration flying paper plane
Guidelines
A team can make max. 3 prototype in next 10 minutes
Finally present the best paper plane of the team
You can make it attractive also if you wish

## Slide 12: Discuss
What did you learn from project
  As a team
  At Process Level
  Product Development Approach

## Slide 13: Project & Project Management
Temporary Endeavor
Catalyst for change
Requires heterogeneous team
High Degree of Risk compare to operations
Output is unique product or service or result
Requirements- Elaborates Progressively

## Slide 14: Modern Project Management Challenges
Uncounted uncertainties
Very tough to negotiate with stakeholders a change in baselined plan
Product value realization at the end of project lifecycle
Huge difference between expectations of end user, customer and sponsor
Typically development team is isolated from business scenario and it becomes very difficult to implement change request
Technology and project environment changes during project execution
Customer does not want to hear about new timelines even after requirement changes. Because project is baselined!
Customer end up paying more because critical dates missed, non-usable product features, less-value product
Not enough decentralized power stations to make decisions during project execution
Execution team and project management teams are different. Execution team does not have power and execution does not happen as per initial plan
Work product delivered at the end of every phase is not usable work product. Typical it is some paper prototype, document or some other thing.
Notes: 14

## Slide 15: How to address modern day PM challenges?
Involve end user
Engage relevant stakeholders
Produce in increment
Deliver high value feature first
Take frequent feedback and allow customer to change original requirements
Allow customer to prioritize
Get commitment from team for valuable product not of activities
Employ the power of level of planning
Involve team in risk identification and responding to risk
Transparency in project management
Continuous improvement
Learn quickly
Notes: 15

## Slide 16: What is Agility?
Agility is about quickly responding to changes
Learning quickly from mistakes and incorporate lessons learned
Being proactive
It helps in all aspects of success- Personal, Technical and Organizational
Notes: 16

## Slide 17: Defined Processes
Assumes that every piece of work is completely understood
Input is well-defined
A set of well-defined input produces same output every time within known variance limit
Has tightly coupled steps
No checkpoint and feedback steps

## Slide 18: Empirical Processes
Relies on frequent inspections and adaption
Applies to those process which are loosely defined because of their complexity
Understand that output of a process can be unpredictable and unrepeatable

## Slide 19: Value in Agile Manifesto
“We are uncovering better ways of developing software by doing it and helping others do it. Through this work we have come to value”
Individuals and interactions over processes and tools
Working software over comprehensive documentation
Customer collaboration over contract negotiation
Responding to change over following a plan
That is, while there is value in the items on the right, we value the items on the left more.
www.agilemanifesto.org

## Slide 20: Agile Principles
Satisfy customer by continuous delivery of valuable product
Welcome Change even at late stage
Deliver working product Frequently
Business and Developer work together
Build around Motivated Individuals
Face-to-face communication
Working product is the primary measure of progress.
Sustainable Development
Continuous Technical Excellence
Simplicity is essential.
Self Organizing Team
Team reflection at regular intervals
www.agilemanifesto.org

## Slide 21: Agile Characteristics
Adaptability not Predictability
Accepting that outcomes are not predictable and process are not repeatable
Values and Principles of Collaboration
The conventions which we agree we define those
Processes are in manuals; practices are in field.

## Slide 22: Agile Methodologies
Scrum
Extreme Programming (XP)
Kanban
Scrum-Ban
Crystal Methods
Agile Modelling (AM)
Agile Unified Process (AUP)
Agile Software Development (ASD)
Rapid application development (RAD)
Dynamic Systems Development Method (DSDM)
Constructionist design methodology (CDM)
Lean software development (LSD)
Feature Driven Development (FDD)
Open Unified Process (OUP)
Rational Unified Process (RUP)
Structured Systems Analysis and Design Method (SSADM)
Unified Process (UP)

## Slide 23
Agile Modeling (AM) is part of ASD. But can also supplement other methods. It is a methodology for modelling and documenting software systems based on best practices.
The AUP includes
    Test-driven development (TDD),
    Agile Modeling (AM),
    Agile change management,
    Database refactoring to improve productivity.
Adaptive software development (ASD) grew out of RAD
    Repeating series of speculate, collaborate, and learn cycles
    ASD life cycle are that it is mission focused, feature based, iterative, timeboxed, risk driven, and change tolerant

## Slide 24: Focus of Methods
Some focus on the practices (e.g. XP, pragmatic programming, agile modelling)
Some focus on managing the projects (e.g. Scrum)
Some approaches providing full coverage over the development life cycle (e.g. DSDM, IBM RUP),
Some suitable from the requirements specification phase on (FDD, for example).

## Slide 25: Some Agile Concepts
Cross-functional team
Timeboxing
Kaizen
KISS (Keep it simple, stupid) Principle
JBGE (Just barely good enough) artifacts.
DRY (Do not repeat yourself)
JIT (Just in Time)
SSI (Single Source Information)
YAGNI (You aren't gonna need it)
BDUF (Big Design Up Front)
JAD- “knowledge workers and IT specialists meet”
Ninety-ninety rule

## Slide 26: Some agile practices
Planning poker
Refactoring
Scrum meetings (Sprint planning, daily scrum, sprint review and retrospective)
Test-driven development (TDD)
Acceptance test-driven development (ATDD)
Story-driven modeling
Retrospective
Velocity tracking
Agile modeling

## Slide 27: Some agile practices
Behavior-driven development (BDD)
Continuous integration (CI)
Information radiators (Scrum board, task board, burndown chart)
Pair programming
CI (Continuous Integration)
MOSCoW Method

## Slide 28: Some agile documents
Product Backlogs
Sprint Backlog
User story
Burndown Charts

## Slide 29: Agile Methodologies- Scrum
Scrum is widely accepted agile project management methodology among dozen of methodologies.
Scrum is lightweight management framework with broad applicability for managing iterative and incremental projects of all type of projects
Typical iteration (also called “Sprint”) length varies between 2-4 weeks.
Scrum Values
  Commitment
  Focus
  Openness
  Respect
  Courage

## Slide 30: Agile Methodologies- Scrum
Scrum Practices
  Backlog Grooming
  Sprint Planning
  Daily Standup
  Sprint Review
  Sprint Retrospective

## Slide 31: Agile Framework at a Glance
Sprinting
Burndown/Up Chart
Scrum Master
Daily Scrum
Sprint Retrospective
User Story | Task | Total Hours
User Story 1 |  | 24 Hrs
 | Task1 (10 hrs) | 
 | Task2 (6 hrs) | 
 | Task3 (8 hrs) | 
User Story 2 |  | 21 Hrs
 | Task1 (6 hrs) | 
 | Task2 (15 hrs) | 
User Story 3 |  | 34 Hrs
 | Task1 (13 hrs) | 
 | Task2 (12 hrs) | 
 | Task3 (9 hrs) | 
User Story 4 |  | 21 Hrs
 | Task1 (11 hrs) | 
 | Task2 (3 hrs) | 
 | Task3 (7 hrs) | 
User Story 5 |  | 14 Hrs
 | Task1 (12 Hrs) | 
 | Task2 (2 hrs) | 
Product Backlog
Release Backlog
Sprint Backlog
Sprint Planning
Product Owner
Release Planning
1-4 Weeks

## Slide 32: Value Delivery & Project Life Cycle
Phase1
Phase2
Phase3
Phase4
Phase5
Define
Design
Develop
Test
Deploy
$
Define
Design
Develop
Test
Deploy
Iteration-1
$
Define
Design
Develop
Test
Deploy
Iteration-2
$
Define
Design
Develop
Test
Deploy
Iteration-3
$
Define
Design
Develop
Define
Define
Define
Design
Design
Design
Develop
Develop
Develop
Test
Test
Test
Test
Deploy
Deploy
Deploy
Deploy
Iteration
Iteration1
Iteration2
Iteration3
Waterfall
Agile
Iterative

## Slide 33: Revision
Modern Day Project Management Challenges
How to Address Challenges
Agile Manifesto
Scrum
Agile Methodologies
Agile Practices
Agile Applicability

## Slide 34: Full fledged Topics around Agile
Agile Estimation
Agile Testing
Agile Product Roadmap Planning
Agile Designing
Agile Requirement Management and Elicitation
Agile Metrics & Project Governance
Agile Meetings & Status Reporting
Agile Communications
Agile Risk Management
Agile Scheduling and Commitment Making
Agile Contracting and Procurement Management
Agile Stakeholder Management
Agile, Statutory Compliance & other QMS

## Slide 35: Q&A

## Slide 36
Hari P Thapliyal,
PMP, PMI-ACP, MCITP, Princ2 Practitioner, CSM, MBA, MCA, CIC, PGDFM
PMO Architect & Project Management Evangelist
Profile: http://in.linkedin.com/in/harithapliyal
For content related queries please contact me via
hari.Prasad@vedavit-ps.com
This document is proprietary and confidential. It remains the property of Vedavit Project Solutions at all times. No part of this document may be used, reproduced, or transmitted in any form or by any means electronic, including photocopying and recording, for any purpose without express consent of Vedavit Project Solutions.

## Slide 37
37
w w w . q u i n t g r o u p . in
For further information or questions, please contact:
Sunil Mohal
s.mohal@quintgroup.com
+91 9818023130
D a r e t o c h a l l e n g e