## Slide 1: Agile Project Planning and Execution Using Scrum Exercises

## Slide 2: Product Backlog of Our Training Project
Agile Values
Agile Principles
Scrum Roles
Scrum Artifacts
Scrum Ceremonies
Agile Important Terms

## Slide 3: Artifacts of Our Project
User Stories
Kanban & Scrumban
Burn Charts
  Burndown Chart
  Burnup Chart
  Velocity Chart
  Release Burndown Chart
  Risk Burndown Chart

## Slide 4: Command & Control Systems

## Slide 5
Tear a paper into half and then make 4 slips of one half.
Take 4 Slips in your hand.
Write down your name on Top
Second line Write done Work1 on slip 1, Work 2 on slip and so on
Third line write 25, 75, 100, 200 steps on these slips. Randomly any slip can have any ONE of these number but not all four on one.
Ready?
These four slips are your 4 work items and you need to complete those. It means you need to move total 400 steps in this room in next 5 minutes.
Come in one corner. Rules will not be explained during the work. Therefore please pay attention. Take your pencil in your hand and put all your slips in your pocket or purse.
Ready?

## Slide 6
I have four commands. Ready. Start. Continue. Stop.
Ready Rule: Before you start moving you need to decide out of 4 slips on which you want to work. You cannot not switch your work in between. You should not have more than one slip in your hand at any time of the project. And one is must. You cannot move around without slip.
You can move only when I say start or continue. You have to stop when I say stop. Be very conscious and count your every step. Be very honest to yourself and your work.

## Slide 7
When I say stop
  You need to write number of steps you have walked, since the time you have taken last slip in your hand, on the back of your slip in your hand.
  If work is complete then during stop you can drop slips on the nearest table and take another slip in your hand else continue counting the number after the start and update again the slip when it is over.
  During stop you can chose to drop a slip even if you have few steps more or less written on the slip but actual must be updated.
Any question?
Shall we start?
Ready. Start. Stop. Continue. Stop
Ready. Start. Stop.
Ready. Start. Stop. Continue. Stop.
Ready. Start. Stop.

## Slide 8
Collect your slips from the dropped table
Pickup another half of paper
Write “My Status update” on the top of sheet
Write your name on second line
Draw three vertical lines (columns)
Write Work1, Work2 etc in column one
Write Number of steps planned against that work.
Write number of steps your walked against the work.
Ready.

## Slide 9
Consolidate this each table.
Use back of the paper
Write “Team Status update” on the top of sheet
Write table number in second line.
Draw three vertical lines (columns)
Write Work1, Work2 etc in column 1.
Write SUM of planned work of the table against the each work in column 2
Write SUM of the actual work against the each work in the column 3
Hand over the Status Update to me.

## Slide 10: Sum Up the Exercise
Work efforts, time, quality could have been better if there were no command and control.
What were the problems?
  Confusion around rules?
  Update the status?
  Follow the rule which I didn’t like?
  Work only when you wanted not when I wanted?
  ...

## Slide 11: In a Restaurant

## Slide 12
# | Name | Complexity | Resources (Material, Skills, Tools) | Time (including service time)
1 | Boondi Raita |  |  | 
2 | Salad |  |  | 
3 | Naan |  |  | 
4 | Chapati |  |  | 
5 | Saahi Paneer |  |  | 
6 | Mix Vegitable |  |  | 
7 | Veg Biryani |  |  | 
8 | Water Bottle |  |  | 
9 | Dal Mataka |  |  | 
10 | Sarsaun Saag |  |  | 
11 | Makki Roti |  |  | 

## Slide 13
There are 20 people in the restaurant.
As a team you need to prepare all these items for them. Make them happy by serving good quality, enough quantity, least wastage, on time within budget.

## Slide 14
Complexity Assessment Exercise
Identify Resources Required for making these items.
Risk Assessment Exercise
Risk Impact Analysis
Update Risk Burn Down During Project
Update Sprint Burn Down During Project
Update Release Burn Down During Project
Update Velocity During Project

## Slide 15: Relative Complexity

## Slide 16: Fibonacci (1202 AD) or Hemachandra (1150 AD) Series

## Slide 17: T Shirt Size Estimation