## Slide 1: Project Integration Management

## Slide 4: Project Integration Management
  Processes and activities needed to identify, define, combine, unify, and coordinate the various processes and project management activities within the Project Management Process Groups

## Slide 5: Project Integration Management
  Develop Project Charter [INITIATING]
  Develop Project Management Plan [PLANNING]
  Direct and Manage Project Execution [EXECUTING]
  Monitor and Control Project Work [M&C]
  Perform Integrated Change Control [M&C]
  Close Project or Phase [CLOSING]

## Slide 6: 1. Develop Project Charter
Developing the project charter that formally authorizes a project or a project phase.

## Slide 7: Develop Project Charter
Project Statement of work
Business case
Agreements
Enterprise Environmental Factors
Organization Process Assets
Expert Judgement
Facilitation Techniques
Project Charter
Project Integration Management
Project Initiating

## Slide 8: Project Charter Template
Project purpose or justification
Measurable project objectives and related success criteria
High – Level Requirements
High – Level Project description
High – Level Risks
Summary milestone schedule
Summary Budget
Project approval requirements
Assigned project manager, responsibility, and authority level
Name and authority of the sponsor or other person(s) authorizing the project charter

## Slide 9: Exercise-1
Prepare Project Charter for your Project
15 Minutes

## Slide 10: 2. Develop Project Management Plan
Documenting the actions necessary to define, prepare, integrate, and coordinate all subsidiary plans into a project management plan.

## Slide 11: Develop Project Management Plan
Project Charter
Output from Other Processes
Enterprise Environmental Factors
Organization Process Assets
Expert Judgement
Facilitation Techniques
Project Management Plan
Project Integration Management
Project Planning

## Slide 12: Exercise-2
  Write name of all type of subsidiary plans for your Project
5 Minutes

## Slide 13: 3. Direct & Manage Project Work
Performing the work defined in the project Management plan to achieve the project’s objectives.

## Slide 14: Direct and Manage Project Work
Project Management Plan
Approved Change Requests
Enterprise Environmental Factors
Organization Process Assets
Expert Judgement
Project Management Information System
Meetings
Deliverables
Work Performance Data
Change Requests
Project Management Plan Updates
Project Documents Updates
Project Integration Management
Project Executive

## Slide 15: Exercise-3
  Write name of Deliverables & Name of work performance information for your Project
5 Minutes

## Slide 16: 4. Monitor & Control Project Work
Tracking, reviewing and regulating the progress to meet the performance objectives defined in the project management plan.

## Slide 17: Monitor and Control Project Work
Project Management Plan
Schedule forecasts
Cost forecasts
Validated Changes
Work Performance Information
Enterprise Environmental Factors
Organization Process Assets
Expert Judgement
Analytical techniques
Project Management Information Systems
Meetings
Change Requests
Work performance reports
Project Management Plan Updates
Project Documents Updates
Project Integration Management
Project Monitoring & Controlling

## Slide 18: Exercise-4
  Write type & name of a few change requests for your Project
5 Minutes

## Slide 19: 5. Perform Integrated Change Control
Reviewing all change requests, approving changes and managing changes to the deliverables, organizational process assets, project documents and the project management plan.

## Slide 20: Perform Integrated Change Control
Project Management Plan
Work Performance Report
Change Requests
Enterprise Environmental Factors
Organization Process Assets
Expert Judgement
Meetings
Change Control Meetings
Approved Change Requests
Change log
Project Management Plan Updates
Project Documents Updates
Project Integration Management
Project Monitoring & Controlling

## Slide 21: Exercise-5
  Write change management process for your Project OR
  Prepare a format of change request report for your project
5 Minutes

## Slide 22: 6. Close Project or Phase
Finalizing all activities across all of the project Management Process Groups to formally close the project or a project phase

## Slide 23: Close Project or Phase
Project Management Plan
Accepted Deliverables
Organization Process Assets
Expert Judgement
Analytical techniques
Meetings
Final product, service or result transition
Organization Process Assets Updates
Project Integration Management
Project Closing

## Slide 24: Exercise-6
  Write name of documents submitted to organization deliveries made to customer for your Project at the end of your project or project phase.
5 Minutes

## Slide 26: Project Scope Management

## Slide 28: Level of Detailing in Scope

## Slide 29
How the customer explained it
How the Project Leader understood it
How the Architect Designed it
How the Programmer wrote it
How the Business Consultant described it
How the project was documented
How operations installed it
How the customer was billed
How it was supported
What the customer really needed

## Slide 30: Scope
Project Scope "The work that needs to be accomplished to deliver a product, service, or result with the specified features and functions."
Product Scope "The features and functions that characterize a product, service, or result."

## Slide 31: Project Scope Management
  Processes required to ensure that the project includes all the work required, and ONLY the work required to complete the project successfully

## Slide 32: Project Scope Management
  Plan Scope Management [PLANNING]
  Collect Requirements [PLANNING]
  Define Scope [PLANNING]
  Create WBS [PLANNING]
  Validate Scope [M&C]
  Control Scope [M&C]

## Slide 33: 7. Plan Scope Management
Documenting how the project scope will be defined, validated and controlled

## Slide 34: Plan Scope Management
Project Management Plan
Project Charter
Enterprise Environmental Factors
Organization Process Assets
Expert Judgement
Meetings
Scope Management Plan
Requirement Management Plan
Project Scope Management
Project Planning

## Slide 35: Plan Scope Management IO
Scope Management Plan includes
  Process for preparing project scope statement (PSS)
  Process that enable creation of WBS from PSS
  Process that specifies how formal acceptance be obtained
  Process to control changes to details PSS
Requirement Management Plan includes
  Process of analyzing, documenting and managing requirements
  Process of requirement prioritization
  Product measurement metrics and their rationale
  RTM structure
  Configuration management activities related to product

## Slide 36: 8. Collect Requirements
  Defining and documenting stakeholders’ needs to meet the project objectives.

## Slide 37: Collect Requirements
Scope Management Plan
Requirement Management Plan
Stakeholder Management Plan
Project Charter
Stakeholder Register
Interviews
Focus Groups
Facilitated Workshops
Group Creativity Technique
Group Decision Making Techniques
Questionnaires and Surveys
Observations
Prototypes
Benchmarking
Context diagrams
Document Analysis
Requirements Documentation
Requirement Traceability Matrix
Project Scope Management
Project Planning

## Slide 38: Collect Requirements
Focus groups
  Guided by moderator, group’s final opinion is taken
Facilitated workshops
    Cross functional stakeholders. Settle their differences like JAD with developers
Group creativity techniques
    Brain storming
    Nominal group techniques: Brainstorming only on most voted
    Delphi Techniques: Only selected experts answers. Who answered what is not shared
    Idea Mapping techniques: Individuals ideas mapped on single map
    Affinity diagrams: Grouping and sorting of ideas for discussion
Group decision making techniques
  Majority, Unanimity, Plurality, Dictatorship

## Slide 39: Requirement Traceability Matrix
Tracing Requirements to
  Business needs, opportunities, goals & objectives
  Project objectives
  Project scope/WBS deliverables
  Product design
  product development
  Test strategy and test scenarios
Traces high-level requirements to more detailed requirements.
Attributes in RTM can be
  Unique identified
  Textual description of requirement
  Rationale for inclusion
  Owner
  Source
  Priority
  Version
  Current Status (active, cancelled, differed, added, approved)
  Date completed
  Stability
  Complexity
  Acceptance Criteria

## Slide 40: Requirement vs Scope
Scope and requirement are two different things.
Requirements are only those, which are in scope!
Requirements are driven from scope
Boundaries are defined first (using SOW), requirements are collected next
Requirement must be measurable, testable, traceable, complete, consistent and acceptable to key stakeholders.

## Slide 41: Requirement Documentation includes
Business need or opportunity to be seized, describing the limitation of the current situation and why the project has been undertaken
Business and project objectives for traceability
Functional requirements, describing business process, information, and interaction with the product, as appropriate which can be documented textually in a requirements list, in models, or both
Non-functional requirements like SLA, performance, safety, security, compliance, supportability, retention/purge
Quality requirements
Acceptance criteria
Business rules stating the guiding principles
Impacts to other organizational areas call centre, technology centre, sales force
Impacts to other entities inside or outside the performing organization
Support and training requirements
Requirements assumptions and constraints

## Slide 42: Discussion/Exercise-7
How to collect, analyze, document, prioritize, manage req; how change should be initiated and impact analysis done; Tracking changes, configuration management activities, RTM structure
  Write Requirement Management Plan for your projects OR
  Write Columns of RTM for your project
5 Minutes

## Slide 43: 9. Define Scope
Developing a detailed description of the project and product.

## Slide 44: Define Scope
Scope Management Plan
Project Charter
Requirements Documentation
Organization Process Assets
Expert Judgement
Product Analysis
Alternatives Identification
Facilitated Workshops
Project Scope Statement
Project Documents Updates
Project Scope Management
Project Planning

## Slide 45: Define Scope
Product Analysis
  Product breakdown
  System analysis
  Requirement analysis
  System engineering: Deals with multiple complex systems
  Value engineering: Functions, value, cost
    Retain the function & value and reduce the cost
  Value analysis: Debate the function and its cost
    Discuss the value of function vs the cost
Alternative Identification
  Alternative way of doing work

## Slide 46: Scope Statement
Scope statement has following sections
  Product Scope Description
  Product Acceptance Criteria
  Project Deliverables
  Project Exclusions
  Project Constraints (budget, imposed date, scheduled milestones, contractual provisions)
  Project Assumptions
  Organizational policies
  Available skilled resources

## Slide 47: Discussion/Exercise 8
Product Scope Description, Product Acceptance Criteria, Project Deliverables
Project Exclusions, Project Constraints (budget, imposed date, scheduled milestones, contractual provisions), Project Assumptions, Organizational policies, Available skilled resources
Write Project Scope Statement for your project
5 Minutes

## Slide 48: 10. Create WBS
Subdividing project deliverables and project work into smaller, more manageable components.

## Slide 49: Create WBS
Scope Management Plan
Project Scope Statement
Requirements Documentation
Enterprise Environmental Factors
Organization Process Assets
Expert Judgement
Decomposition
Scope Baseline
Project Documents Updates
Project Scope Management
Project Planning

## Slide 50: Scope baseline
Scope baseline is part of PMP, Scope baseline includes
  Project Scope Statements
  WBS
  WBS Dictionary

## Slide 51: WBS Types
Phase Driven
Department Driven
Milestone Driven
Component Driven
Location Driven
…….

## Slide 52: Phase oriented WBS

## Slide 53: Department oriented WBS

## Slide 54: Subproject Oriented WBS

## Slide 55: Discussion/Exercise 9
Write 2 Level WBS & WBS Dictionary with min 5 deliverables for your project
5 Minutes

## Slide 56: 11. Validate Scope
Formalizing acceptance of the completed project deliverables.

## Slide 57: Validate Scope
Project Management Plan
Requirements Documentation
Requirement Traceability Matrix
Validated deliverables
Work Performance Data
Inspection
Group Decision Making Techniques
Accepted Deliverables
Change Requests
Work Performance Information
Project Documents Updates
Project Scope Management
Project Monitoring & Controlling

## Slide 58: Discussion/Exercise 10
Write verify scope activities for your project; also write the name of deliverables verified.
5 Minutes

## Slide 59: 12. Control Scope
Monitoring the status of the project and product scope and managing changes to the scope baseline.

## Slide 60: Control Scope
Project Management Plan
Requirements Documentation
Requirement Traceability Matrix
Work Performance Data
Organization Process Assets
Variance Analysis
Work Performance Information
Change Requests
Project Management Plan Updates
Project Documents Updates
Organization Process Assets Updates
Project Scope Management
Project Monitoring & Controlling

## Slide 61: Discussion/Exercise-11
Write work performance measurement metrics and their values for your project
5 Minutes