## Slide 1
Project Quality Management

## Slide 2: Project Quality Management

## Slide 3: Quality Definitions from Quality Gurus
‘Quality is Predictability’- Deming
‘Conformance to requirements’ - Crosby
‘Fitness for use’ - Juran
‘Customer’s opinion’- Feigenbaum
‘The totality of characteristics of an entity that bear on its ability to satisfy stated and implied need’ - ISO 8402:1994
Conformance to “Valid Requirements“.
Customers' perception of the value of the suppliers‘ work output.
A perceived degree of excellence with a minimum, usually set forth by the customer.
Best value for money.

## Slide 4: Quality Gurus
Philip B Corssby- Popularized concept of Zero Defect. He eliminate defects complete not only reduce it to acceptable quality level
Dr. Eliyahu M Goldratt- Theory of Constraints. Focus on single element on process chain which can address 99% problems.
Dr. Edward Deming- Deming Cycle (85% Quality Problems are related to Management)
Dr. Joseph M Juran- Developed Quality Triology (Q-Planning, Q-Improvement, Q-Control)
Dr. Walter Shewhart- PDCA (Theory of process control or Shewart Transformation Process)
Dr. Genichi Taguchi- Taguchi Methodology or Designing in Quality (Making a design which is less sensitive to variation rather than control the manufacturing variation)
Dr. Kaoru Ishikawa- Philosophy of Total Quality, Ishikawa Diagram
Shigeo Shingo- Developed lean concepts, refined JIT (lean manufacturing)
Taiichi Ohno- Developed concept of Seven Wastes; this is used to identify non-value-added activity
Armand V Feigenbaum: Developed Idea of Total Quality Control

## Slide 5: Project Quality Management
  Processes and activities of the performing organization that determine quality policies, objectives, and responsibilities so that the project will satisfy the needs for which it was undertaken

## Slide 6: Project Quality Management
  Plan Quality Management [PLANNING]
  Perform Quality Assurance [EXECUTING]
  Control Quality [M&C]

## Slide 7: 21. Plan Quality Management
Identifying quality requirements and/or standards for the project and product, and documenting how the project will demonstrate compliance.

## Slide 8: Plan Quality Management
Project Management Plan
Stakeholder Register
Risk Register
Requirement Documentation
Enterprise Environmental Factors
Organization Process Assets
Cost-benefit analysis
Cost of Quality
Seven basic quality tools
Benchmarking
Design of experiments
Statistical sampling
Additional quality planning tools
Meetings
Quality Management Plan
Process Improvement Plan
Quality Metrics
Quality Checklist
Project Documents Updates
Project Quality Management
Project Planning

## Slide 9: Cost of Quality
Prevention Costs
(Build a quality product)
Training
Document processes
Equipment
Time to do it right
Appraisal Costs (Assess the quality)
  Testing
Destructive testing loss
Inspections
Internal Failure Costs (Failures found by the project)
  Rework
Scrap
External Failure Costs (Failures found by the customer)
  Liabilities
Warranty work
Lost business
Cost of Conformance Cost of Nonconformance
Money spent during the project to avoid failures
Money spent during and after the project because of failures
Source : PMI PMBOK® Guide Fifth Edition

## Slide 10: Cost of Nonconformance- Iceberg
DOCUMENTED
REWORK
SCRAP
WARRANTY
WORK
LATE PENALTIES
RUSH
DELIVERIES
OVERTIME
HIDDEN
REWORK
FAILURE
ANALYSIS
DUPLICATION
OF EFFORT
MISSED
OPPORTUNITIES
LATE
DELIVERIES
CUSTOMER
DISSATISFACTION
REDESIGN
CONFUSION
PRODUCT
IMAGE
CORPORATE
IMAGE

## Slide 11: Exercise-21
Write sections of QMP of your project OR
Write Quality Metrics for your projects, their goal, and threshold values OR
Identify the name of checklists used in your project
5 Minutes

## Slide 12: 22. Perform Quality Assurance
Auditing quality requirements and the results from quality control measurements to ensure appropriate quality standards and operational definitions are used.

## Slide 13: Perform Quality Assurance
Quality Management Plan
Process Improvement Plan
Quality Metrics
Quality Control Measurements
Project Documents
Quality Management & Control Tools
Quality audits
Process analysis
Change Requests
Organization Process Assets Updates
Project Management Plan Updates
Project Documents Updates
Project Quality Management
Project Executing

## Slide 14: Exercise-22
Write the number of NCs were discovered in your project corresponding to the processes
Who is responsible to close NCs and report their status
List the corrective or preventive actions suggested by auditors
5 Minutes

## Slide 15: 23. Control Quality
Monitoring and recording results of executing the quality activities to assess performance and recommend necessary changes.

## Slide 16: Control Quality
Project Management Plan
Quality Metrics
Quality Checklist
Work Performance Data
Approved Change Requests
Deliverables
Project documents
Organization Process Assets
Seven basic quality tools
Statistical sampling
Inspection
Approved Change Request Review
Quality Control Measurements
Validated Changes
Validated deliverables
Work Performance Information
Change Requests
Project Management Plan Updates
Project Documents Updates
Organization Process Assets Updates
Project Quality Management
Project Monitoring & Controlling

## Slide 17: 7 Basic Quality Tools
Cause & Effect Diagram/ Fish Bone Diagram
Flowcharts
Checksheets
Pareto Diagram
Histograms
Control Charts
Scatter Diagrams

## Slide 18: 7 Basic Quality Tools

## Slide 19: Sigma Values
Sigma | Yield | Defects in Millions
+/-2 | 95.44% | 45600
+/-3 | 99.73% | 2700
+/-6 | 99.9999997% | 0.002
Sigma level (with 1.5 sigma shift) | DPMO | Percentage yield
1 | 691,462 | 30.8550%
2 | 308,538 | 69.1462%
3 | 66,807 | 93.3193%
4 | 6,210 | 99.3790%
5 | 233 | 99.9770%
6 | 3.4 | 99.99966%
7 | 0.019 | 99.999966%

## Slide 20: Exercise-23
Write the Quality control activities on your project
List the values of various quality control measures on your project.
List the validated deliverables
5 minutes

## Slide 22: Project Human Resource Management

## Slide 23: Project HR Management- Make it Happen

## Slide 24: Project HR Management- Balancing All

## Slide 25: Project Management- Soft skills

## Slide 26: Project Management- Soft skills are Hard

## Slide 27: Project Human Resource Management
  Processes that organize, manage and lead the project team. Project team is comprised of the people with assigned roles and responsibilities for completing the project.

## Slide 28: Project HR Management
  Plan Human Resource Management [PLANNING]
  Acquire Project Team [EXECUTING]
  Develop Project Team [EXECUTING]
  Manage Project Team [EXECUTING]

## Slide 29: 27. Plan Human Resource Management
Identifying and documenting project roles, responsibilities and required skills, reporting relationships and creating a staffing management plan.

## Slide 30: Plan Human Resource Management
Project Management Plan
Activity Resource Requirements
Enterprise Environmental Factors
Organization Process Assets
Expert Judgement
Organization Charts and position descriptions
Networking
Organizational Theory
Meetings
Human Resource Management Plan
Project Human Resources
Project Planning

## Slide 31: Human Resource Management Plan
Roles & Responsibilities (Role, Authority, Responsibility, Competency)
Project organization chart
Staffing management plan
  Staff acquisition plan: From where and when the people will come, at what location they will come to work, what are the cost associated with each expertise, what kind of assistance is required from HR and functional manager of the resource
  Resource calendar: When the recruitment should start, resource availability (resource histogram),
  Staff release plan: When and how to release resources for smooth transition, so that resource cost is not counted in the project
  Training need
  Recognition & rewards
  Complying with union contracts, government regulation or other HR policies

## Slide 33: Responsibility Assignment Matrix - RAM
P = Participant A = Accountable R = Review required
I = input required S = Sign-off required
PERSON
PHASE
Requirements
Shiv Ram Jim Karl Rita Mohan …
S R A P P
S A P P
S R A l P
R S A P P
S P l A P
Functional
Design
Development
Testing

## Slide 34: Resource Histogram
16
23
30
6
13
20
27
6
13
20
27
3
10
17
24
1
8
15
22
9
Jan
Feb
Mar
Apr
May
Weekly Resource Usage Staff Hours
Staff hours
Resource Usage
300
275
250
225
200
175
150
125
100
75
50
25
0
Senior Designers

## Slide 35: 28. Acquire Project Team
Confirming human resource availability and obtaining the team necessary to complete project assignments

## Slide 36: Acquire Project Team
Human Resource Management Plan
Enterprise Environmental Factors
Organization Process Assets
Pre-assignment
Negotiation
Acquisition
Virtual Teams
Multi-criteria decision analysis
Project Staff Assignments
Resource Calendars
Project Management Plan Updates
Project Human Resources
Project Executing

## Slide 37: 29. Develop Project Team
Process of improving competencies, team interaction, and the overall team environment to enhance project performance.

## Slide 38: Develop Project Team
Human Resource Management Plan
Project Staff Assignments
Resource Calendars
Interpersonal Skills
Training
Team-building activities
Ground Rules
Co-location
Recognition and Rewards
Personnel Assessment Tools
Team Performance Assessments
Enterprise Environmental Factors Updates
Project Human Resources
Project Executing

## Slide 39: Team Performance Assessment..
Skills acquired which increased productivity
Reduced turnover rate
Perform better within team
Increased cohesiveness- sharing info/ openness

## Slide 41: 30. Manage Project Team
Tracking team member performance, providing feedback, resolving issues and managing changes to optimize project performance.

## Slide 42: Manage Project Team
Human Resource Management Plan
Project Staff Assignments
Team Performance Assessments
Issue Log
Work Performance Report
Organization Process Assets
Observation & Conversation
Project Performance Appraisals
Conflict Management
Interpersonal Skills
Change Requests
Enterprise Environmental Factors Updates
Project Management Plan Updates
Project Documents Updates
Organization Process Assets Updates
Project Human Resources
Project Executing

## Slide 43: Types of Power
  Formal – positional, granted by organizational/upper mgmt
  Expert – power earned through a recognized level of knowledge or skill in a specific area
  Reward – the power to give a positive consequences, like promotions, salary rise etc.
  Penalty – the power to provide negative consequences, like suspension, termination, reprimands
  Referent – power gained when team members admire, and willingly follow an individual as a role model

## Slide 44: Team Development / Tuckman Model
  Five Stages of Team development
  Forming – Members of the group get to know each other and try to set up some ground rules about behavior
  Storming – Conflicts arise as various members of the group try to exert leadership and the methods of operation are being established
  Norming – Conflicts are largely settled and a feeling of group identity emerges
  Performing – Emphasis now is the task at hand
  Adjourning – The group disbands
  Sequence is followed for each individual/group

## Slide 45: Big Concepts
Conflict Resolution
Motivational Theories
Leadership Styles
Management Theories

## Slide 46: Conflict Management
Hot Topics
  Conflicts - good or bad ???
Traditional view – Conflicts are bad, created by people and to be avoided
Current view – Conflicts are good and need to be confronted in order to bring out real issues and resolve them

## Slide 47: Conflict Management
  Sources of conflict
  Schedules
  Project Priorities
  Technical Issues
  Personality Conflict
  Cost
  Scarce resources
  Personal work styles
  Administrative Procedures

## Slide 48: Conflict Management
Characteristics of conflict
Conflict is natural and forces a search for alternatives
Conflict is team issue
Openness resolves conflict
Conflict resolution should focus on issues, not personalities
Conflict resolution should focus on the present not on the past

## Slide 49: Conflict Resolution
Withdrawal – avoiding, giving up, stop gap, passive reaction, buying time, appropriate for “cooling off” time, no solution. Lose-lose outcome
Smoothing – grudging agreement, avoids conflict, appeasing, friendly atmosphere. No lasting solution, lose outcome
Compromising – bargaining, acceptable agreement, some satisfaction to each party, not ideal solution, trade off, a form of definitive solution. Lose outcome.
Confronting/Problem Solving – approached as an issue to be solved by examining alternatives. Give and take attitude, open dialog – direct approach, pinpoints problem, develops alternatives, objectively resolves issues, time consuming, ultimate solution, Win-Win outcome
Collaborating – leading to consensus and commitment by incorporating multiple viewpoints and insights from differing perspectives.
Forcing – Uses power, used as a last resort, ill feeling may result, Win-lose outcome. Win-Lose outcome
Notes: Withdraw: Many times collation parties gives warning and then withdraw the support. When one party feel that discussion will not bring any result and another party is strong
Smoothing: When both parties are trying to cover the actual issue to avoid the argument.
Compromising: When both parties leave something in order to achieve some peaceful solution

## Slide 50: Conflict Resolution
        LOW OBJECTIVE ORIENTATION HIGH
HIGH
LOW
RELATIONSHIP
ORIENTATION
COMPROMISE
SMOOTHING
(ACCOMMODATING)
PROBLEM-SOLVING
(COLLABORATING)
FORCING
(COMPETING)
WITHDRAWAL
(AVOIDING)

## Slide 51: Motivational Theories

## Slide 52: Motivational Theories
  Frederick Herzberg's Hygiene & Motivation Factors
  Abraham Maslow’s Hierarchy of Needs
  Expectancy Theorem of Motivation by Victor Vroom
  Job characteristics model of Oldham-Hackman
  Theory X & Y of McGregor

## Slide 53: Motivational Theories
  Frederick Herzberg Hygiene Factors and Motivating Agents (1954)
Hygiene factors
    Supervision
    Company policy and administrator
    Positive working Condition
    Interpersonal relations
    Job Security
    Status
    Compensation
    Personal life
      Presence will not guarantee higher productivity Absence will result in poor productivity

## Slide 54: Motivational Theories
  Frederick Herzberg Hygiene Factors and Motivating Agents (1954)
  Motivating factors
      Achievements
      Recognitions
      Work Itself
      Responsibility
      Advancement
      Possibility for growth
      Motivation will not work without Hygiene.

## Slide 55: Motivational Theories
  Abraham Maslow’s Hierarchy of Needs (1954)
  (In order of priority)
Self Actualization
Esteem
Social
Safety
Physiological
Air, water, food, house, clothing
Security, stability, freedom from threat and physical harm
Love, affection, approval, friends, association
Accomplishment, Respect, Attention, Appreciation
Self fulfillment, growth, learning

## Slide 56: Motivational Theories
  Expectancy Theorem of Motivation by Victor Vroom
  The extent to which an individual is motivated…
  The level of expectation of their efforts will result in a desired outcome (effort performance linkage)
  (Is the work important?)
  The expectation that good work will be rewarded (Performance-reward linkage)
  (Will I be rewarded?)
  Attractiveness of the reward
  (What is the value of the reward?)
  Motivation will be high when all three factors are high

## Slide 57: Motivational Theories
  The Oldham-Hackman job characteristics model
  Skill Variety – the number of job skills that the job holder has the opportunity to exercise
  Task Identity – the degree to which your work and its result are identifiable as belonging to you
  Task Significance – the degree to which your job has an influence on others
  Autonomy – the discretion you have about the way that you do the job
  Feedback – the information that you get back about the result of your work

## Slide 58: Motivational Theories
  McGregor’s Theory X
  The average worker is inherently lazy and needs supervisions
  The average worker dislikes work and avoids work whenever possible
  To induce adequate effort, the supervisor must threaten punishment and exercise careful supervision
  The average worker avoids increased responsibility and seeks to be directed
  Theory X relies on Strict Rules, Performance incentives, Rewards, Threats to job security

## Slide 59: Motivational Theories
  McGregor’s Theory Y
  Workers are willing to do the job without continuous supervision
  The average worker wants to be active and finds the physical and mental effort on the job satisfying
  Greatest results come from willing participation which will tend to produce self-direction towards goals without coercion and control
  The average worker seeks opportunity for personal improvement and self respect
  Theory Y relies on worker participation in decisions, cordial manager-worker relationships, worker designed job methodology, worker individualism

## Slide 60: Leadership Theories
  Leadership Theories
      Theory Z of William Ouchi
      Contingency Theory of Fred Fiedler

## Slide 61: Leadership Theories
Theory Z Proposed by William Ouchi
According to Theory Z, people who don’t fit either Theory X or Theory Y are really a combination of the two.
People who develop a leadership style based on Theory Z, use different styles of leadership with different people, depending on the situation.

## Slide 62: Leadership Theories
Contingency Theory of Fred Fiedler
  No theory is best theory. Because best depends upon individual manager and organization.
  Built on a combination of Theory Y behaviors and the Hygiene Theory
  People are motivated to achieve level competency and will continue to be motivated by this need even after competency is reached

## Slide 63: Leadership

## Slide 64: Leadership Style
How leaders lead the group

## Slide 65: Leadership Style
1. Transactional Leadership
This style of leadership starts with the premise that team members agree to obey their leader totally when they take a job on.
The “transaction” is usually that the organization pays the team members, in return for their effort and compliance.
Notes: As such, the leader has the right to “punish” team members if their work doesn’t meet the pre-determined standard.
Team members can do little to improve their job satisfaction under transactional leadership.
The leader could give team members some control of their income/reward by using incentives that encourage even higher standards or greater productivity.
Alternatively a transactional leader could practice “management by exception”, whereby, rather than rewarding better work, he or she would take corrective action if the required standards were not met.

## Slide 66: Leadership Style
2. Autocratic Leadership
Under the autocratic leadership styles, all decision-making powers are centralized in the leader as shown such leaders are dictators.
Autocratic leadership is an extreme form of transactional leadership, where a leader exerts high levels of power over his or her employees or team members.
Notes: People within the team are given few opportunities for making suggestions, even if these would be in the team’s or organization’s interest.

## Slide 67: Leadership Style
3. Transformational Leadership
Transformational leadership is a leadership style that is defined as leadership that creates valuable and positive change in the followers.
A person with this leadership style is a true leader who inspires his or her team with a shared vision of the future.
Transformational leaders are highly visible, and spend a lot of time communicating.
Notes: A transformational leader focuses on “transforming” others to help each other, to look out for each other, to be encouraging and harmonious, and to look out for the organization as a whole.
In this leadership, the leader enhances the motivation, morale and performance of his follower group.
They don’t necessarily lead from the front, as they tend to delegate responsibility amongst their teams. While their enthusiasm is often infectious, they can need to be supported by “detail people”.

## Slide 68: Leadership Style
4. Servant Leadership
When someone, at any level within an organization, leads simply by virtue of meeting the needs of his or her team, he or she is described as a “servant leader”.
Servant Leadership’s focus was on the leader as a servant, with his or her key role being in developing, enabling and supporting team members, helping them fully develop their potential and deliver their best.
Notes: This term, coined by Robert Greenleaf in the 1970s, describes a leader who is often not formally recognized as such.
In many ways, servant leadership is a form of democratic leadership, as the whole team tends to be involved in decision-making.

## Slide 69: Leadership Style
5. Charismatic Leadership
Charismatic leaders can tend to believe more in themselves than in their teams.
Transformational Leader has a basic focus of transforming the organization and, quite possibly, their followers, the Charismatic Leader may not want to change anything.
Notes: The Charismatic Leader and the Transformational Leader can have many similarities, in that the Transformational Leader may well be charismatic.
A charismatic leadership style can appear similar to a transformational leadership style, in that the leader injects huge doses of enthusiasm into his or her team, and is very energetic in driving others forward.

## Slide 70: Leadership Style
6. Democratic or Participative Leadership
Although a democratic leader will make the final decision, he or she invites other members of the team to contribute to the decision-making process.
Notes: This not only increases job satisfaction by involving employees or team members in what’s going on, but it also helps to develop people’s skills.
Employees and team members feel in control of their own destiny, and so are motivated to work hard by more than just a financial reward.
Democratic leadership can produce high quantity work for long periods of time. Many employees like the trust they receive and respond with cooperation, team spirit, and high morale.

## Slide 71: Leadership Style
7. Laissez-Faire Leadership
This French phrase means “leave it be”
It is one in which the manager provides little or no direction and gives employees as much freedom as possible.
Notes: The laissez-faire leadership style is also known as the “hands-off¨ style.
All authority or power is given to the employees and they must determine goals, make decisions, and resolve problems on their own.

## Slide 72: Leadership Style
8. Bureaucratic Leadership
This is style of leadership that emphasizes procedures and historical methods regardless of their usefulness in changing environments.
Bureaucratic leaders attempt to solve problems by adding layers of control, and their power comes from controlling the flow of information.
Notes: Bureaucratic leaders work “by the book”, ensuring that their staff follow procedures exactly.
This is a very appropriate style for work involving serious safety risks such as working with machinery, with toxic substances, at heights or where large sums of money are involved such as cash-handling.

## Slide 73: Management Theories
The way managers manage their work and people

## Slide 74: Management Theories
  Management styles are characteristic ways of making decisions and relating to subordinates
  Autocratic – traditional figure of a boss who makes binding decisions regardless of what subordinates think or desire
  Laissez-Fare – Other extreme of autocratic, the staff can pursue anything they wish, enhances free thinking
  Democratic – participative, decisions made jointly by management and staff
  MBWA- Management by Walking around

## Slide 75: Key to Successful Team Management
Listens to subordinates to diagnose or solve problems
Sets goals and develops short- and long- range action plans
Gives directions about who is to do which tasks to what standards
Provides feedback on task performance
Rewards or disciplines task performance and personal characteristics
Develops subordinates

## Slide 76: Key to Successful Team Management
  Understanding that team is an Integral Unit of Organization
  A team mission, objective, goals, strategy and role definition
  A leader and an organizational support system
  Managers responsive to needs of team members
  Encourage participation and effective communication
  Foster an atmosphere of trust among team members
  Provide feedback effectively
  A collective culture and style
  Motivate team members with challenges & rewards

## Slide 77: Halo effect
The halo effect is the assumption that because the person is good at a technology they’d also be good at managing a project. (Which may be wrong assumption).

## Slide 78: Exercise-24
Prepare Human Resource Management Plan Including
  Staffing Management Plan for your project
  Project Organization Structure
  Ground Rules for working in project
  Prepare Project Calendar
  Prepare a training plan
  Prepare a hiring plan
  Appraisal and Feedback Plan
Discuss servant Leadership
5 Minutes