## Slide 1
Project Management 101
Session 1
Hari Thapliyaal
MSc (Data Science), MCA, MBA (Operations), PGDFM,
PMP, PMI-ACP, PRINCE2 Practitioner,
ZED Master Trainer, MCITP
SCT, CSM, MCT, SDC, SCM, SPOC, SAMC
Linkedin: https://www.linkedin.com/in/harithapliyal
'PMI-ACP', 'PMI', and 'ACP' are a registered marks of the Project Management Institute, Inc.

## Slide 2: Objective
To sensitize technical people moving into project management role about the PM responsibilities.
To normalize the project management experience between senior and junior project management practitioners.
Understand the difference between practices and processes of Agile and Traditional project management.

## Slide 3: Agenda of Session 1
  Introduction, Ground Rules and Expectation Setting
  Objective & Agenda of workshop
  Summarizing Survey
  Project Manager Responsibilities
  Project Initiation
  Process vs Practices
  Project Characteristics & PMM
  Project Charter
  OPA
  EEF
  Project Monitoring & Controlling
  Metrics
Based on participant’s interest, duration and topics of this session can be changed

## Slide 4: Project Management Main Topics
2- Scope
3-Time
4- Cost
5- Quality
6- Human Resources
7- Communication
8- Risk
9- Procurement
10- Stakeholders
1- Integration
Project Manager

## Slide 5: Project Manager Responsibilities
Estimates of size, efforts & schedule
Risk identification, analysis, prioritization, monitoring & control
Resource allocation, resource backup and utilization
Scope management
Communication- reviews, steering committee meetings, stakeholder identification and expectation management
Stakeholder Expectation Management
Defect free product delivery on time within budget
Team motivation, team management, training & development, appreciation, career planning, interview
Deliver as per contract & proposal
Procure as per contract & proposal
Configuration management, data backup
Quality planning
Cost optimization
Presales & proposals
Technical guidance to team – if team members are not available do their work (after project manager has completed his work & he has spare time)

## Slide 6: Project Manager Responsibilities Phasewise
Initiating a Project
  Project aligned with org objectives & customer needs
  High-level risks, assumptions and constraints are understood
  Stakeholders identified and their need are understood
  Project Charter approved
Planning a Project
  Project scope agreed
  Project schedule approved
  Cost budget approved
  Project team identified with roles and responsibilities agreed
  Communication activities agreed
  Quality management process established
  Risk response plan approved
  Integrated change control processes defined
  Procurement plan approved
  Project Plan approved

## Slide 7: Project Manager Responsibilities Phasewise
Executing a Project
  Project scope achieved
  Project stakeholders expectations managed
  Human resource managed
  Quality managed against plan
  Material resources managed
Monitoring & Controlling a Project
  Project tracked and status communicated to stakeholders
  Project change is managed
  Quality is monitored and controlled
  Risk is monitored and controlled
  Project team managed
  Contract administered
Closing a Project
  Project outcomes accepted
  Project resources released
  Stakeholder perceptions measured and analyzed
  Project formally closed

## Slide 8: Key Responsibilities of Scrum Master
Servant Leaders
Removing impediments
Should be a person who can be heard by development team and client side product owner.
Master of scrum ceremonies
  Ensure team is doing daily standup
  Ensure team is doing sprint planning
  Ensure PO is explaining requirements and prioritizing product backlog

## Slide 9: Project Initiation
Developing Project Charter
Deciding Project Management Methodology Based on Project Characteristics
Identifying stakeholders
Identifying project inherent risk
Documenting project assumption
Identifying project manager and project sponsor
Defining R&R of initial project team

## Slide 10: Processes vs Practices
Processes can be followed easy by machine and automation is easy.
Processes has clearly defined input, output and tasks to be done as a part of the processes
Practices has defined objective and goal.
Practices are part of human behavior.
Traditional project management is Process driven
Agile project management is practices driven.

## Slide 11: Defined vs Empirical Processes
Defined Processes
Assumes that every piece of work is completely understood
Input is well-defined
A set of well-defined input produces same output every time within known variance limit
Has tightly coupled steps
No checkpoint and feedback steps

## Slide 12: Defined vs Empirical Processes
Empirical Processes
Relies on frequent inspections and adaption
Applies to those process which are loosely defined because of their complexity
Understand that output of a process can be unpredictable and unrepeatable

## Slide 13: Organizational Process Assets
Process Assets which created by the organization while doing the project in past
Processes, Standards, Guidelines, Checklist, Templates standardized by the Quality Department or PMO
Lessons learned report of the previous projects
Consider them for project Initiation, Planning, Executing, Monitoring & Controlling and Closing. Do not reinvent the wheel in project management.
e.g. Time/Cost/Resource Estimation database, Risk database, Issue Register, Skills Database

## Slide 14: Enterprise Environmental Factors
Constraints which are not in control of a Project Manager and the project manager has to consider them to make project successful.
These constraints are imposed by environment of those enterprises which are involved in the project
Consider them for project Initiation, Planning, Executing, Monitoring & Controlling and Closing
e.g. Skill Availability, Market Condition, Attitude of People, Organization Culture, Climatic Condition, Political Condition, Bosses etc.

## Slide 15: Benefits of Project Management
Meet business objectives;
Satisfy stakeholder expectations;
Be more predictable;
Increase chances of success;
Deliver the right products at the right time;
Resolve problems and issues;
Respond to risks in a timely manner;
Optimize the use of organizational resources;
Identify, recover, or terminate failing projects;
Manage constraints (e.g., scope, quality, schedule, costs, resources);
Balance the influence of constraints on the project (e.g., increased scope may increase cost or schedule); and
Manage change in a better manner.

## Slide 16: Project Monitoring & Controlling
If we cannot measure we cannot manage
To monitor we need metrics
To control we need to know thresholds of those metrics.

## Slide 17: Metrics
We need to establish key metrics for our project.
How to calculate those metrics, i.e. the formula.
From where the data will come
At what frequency data will be collected
At what frequency metrics will be compiled
Goal and threshold against each metrics
Owner of metrics.

## Slide 18: Templates Shared in .doc format
1. Benefit Cost Analysis
2. Project Charter
3. Stakeholder Analysis
4. Scope Management Plan
5. Requirement Management Plan
6. Project Scope Statement
7. Milestone Report
8. Cost Estimates
9. Quality Management Plan
10. Staffing Management Plan
11. Human Resource Management Plan
12. Communication Management Plan
13. Risk Management Plan
14. Risk Register
15. Procurement Management Plan
16. Project Management Plan
17. Progress Report
18. Status Report