## Slide 2: Demand Management
Microsoft Project 2010 Ignite

## Slide 3: Agenda
Overview of Demand Management
Components
  Enterprise Project Types
  Project Workflows
    Stages and Phases
  Project Detail Pages
  Approvals
Steps to Implement

## Slide 4: Overview of Demand Management

## Slide 5: Unified Project and Portfolio Management Capture all work in a central repository
Capture all Requests
Control via Workflow
Build Business Case
Work Request Workflow
IT Project Workflow
Business Project Workflow
Strategic Impact Assessment

## Slide 6: What is Demand Management?
Part of the overall Project Server 2010 solution
Part of providing a common user experience across PPM lifecycle
You can capture all work proposals in one single place
Workflows are a component of Demand Management which you can use to automate your existing business processes –optional, not required
You can create customized workflows as well as pages for displaying and collecting information from the end users
Workflows, along with other key concepts, are captured and integrated within the demand management feature set

## Slide 7: Microsoft EPM Solution Sample Phases of a Project Lifecycle
Enterprise Project Management
Manage
Collaboration & Reporting
Plan
Work Planning
Select
Portfolio Selection
Create
Demand Management
NOTE: Phases are custom tailored to the business needs, drivers, and governance

## Slide 8: End User Experience
Simple to use
  Information collected in stages
  Information split into convenient sections/links
  User Interface similar to SharePoint
  Can create proposals without schedule !
Powerful and flexible
    One place to enter various types of work
    Enhanced support for templates
    Ability to track initiatives from start to end
    Align demand requests with strategy
    Standardized deployment, maintenance

## Slide 9: Demand Management
Capturing all “demand” (i.e. work proposals) in one single place
Making decisions on which proposals to approve and track progress
Project Server 2010’s support for Demand Management is flexible:
  Simple projects that don’t require approvals and workflow
  Complex projects with complex lifecycles involving multi-stage approvals and workflow

## Slide 10: Demand Management Concepts
Enterprise Project Types
Workflows
Stages/Phases
Project Detail Pages
SharePoint/Custom Web-parts
Enterprise Custom Fields

## Slide 11: Enterprise Project Types (EPTs)

## Slide 12: Enterprise Project Type (EPT)
Enables project creation with template schedule, workflow, and workspace
Blueprint for creating a Proposal
Groups these components:
  Project Server Workflows
  Project Details Page (PDP)
  Stages
  Phases
  Project Plan Template
  Project Site Template
  Department
Out-of-the-Box EPTs
Sample Proposal - Workflow driven
Basic Project Plan - Non workflow driven

## Slide 13: How EPT’s are used in PWA
Enables project creation with template schedule, workflow, workspace
Can be filtered by user department
PM’s create new project or proposal using an available EPT in the Project Center
Governs project and proposal lifecycle
Administrator selects “Server Settings” -> “Workflow and Project Detail Pages”-> “Enterprise Project Types” menu to manage and create EPTs

## Slide 14: Enterprise Project Type (EPT)
Typically EPTs are aligned with Departments
  Examples: Different sets of EPTs, some for IT, others for HR, others for Finance etc.
PWA uses EPTs to group:
  Project Detail Pages
  0 or 1 Workflow
  Phases
  Stages
  Required business case artifacts
Projects created using Project Professional will automatically be associated to the default EPT
Notes: EPT = Enterprise Project Type

## Slide 15: Out-Of-the-Box EPTs
Sample Proposal
  Workflow driven
Basic Project Plan
  Non workflow driven
How to Create New Project Site Template:
Create New Site (Site Actions | New Site | Microsoft Project Workspace)
When Finish: Go to Site Actions | Site Settings | Save Site as Template
Go to Site Settings | Galleries | Solutions, select Solution and Activate
Leverage New Template in EPTs

## Slide 16: High Level Process to Create a Custom EPT
For a Workflow EPT Design your Workflow (create your Visio Diagram)
  Create the custom fields you would like to use within your workflow
  Create the pages that will display your custom fields and web parts
  Create the Phases of your workflow
  Create the Stages that will exist within the Phases, and will hold the pages that you defined
  Create the workflow in Visual Studio
  Deploy the workflow onto PWA
  Create an EPT and reference the workflow you just created
For a Non-workflow EPT
  Create required custom fields
  Create the pages you would like to show up for this EPT
  Create an EPT
    Select no workflow
    Indicate what pages to display

## Slide 17
EPT Creation
DEMO
Notes: Click “New Enterprise Project Type” and fill in the EPT creation page
Site Workflow Association may either be “No Workflow” or a workflow that satisfies the governance requirements of this EPT
Launch PDP is selected
Department may be associated
Possible here to override PWA default EPT

## Slide 18: Project Workflows

## Slide 19: Project Server Workflows
Not all EPTs require workflows
Allows for a custom approval process
Workflow supports:
  Simple Project Lifecycle (single stage/approval)
  Complex Project Lifecycle (multi-stage/approval)
Overlaid on SharePoint Workflows
Create Custom Workflows created in Microsoft® Visual Studio® 2010 (SharePoint Designer is NOT supported)

## Slide 20: Overall Project Workflow Process
EPT’s are the starting point, PM initiates a project by picking an EPT in PWA
A series of one or more Stages need to be followed in sequence. Each Stage displays one or more PDP’s to collect/display info
Phases logically group sets of Stages
A Workflow, built in Visual Studio, must be associated with at least one Stage, exerting control on the sequence through definition of Approvals
Notes: EPT = Enteprise Project Type
PDP = Project Detail Pages
PWA = Project Web Access

## Slide 21: Workflow Stages and Phases
Vital component of the Project Lifecycle
Stage controls behavior
  Visible Pages
  Read Only, Required Custom Fields
Phase groups stages
Current phase, stage of project available in Project Center, Reports

## Slide 22: Workflow Administration
After Workflows are built in Visual Studio, they need to be packaged up as solutions or features and loaded into the PWA site using stsadm/PowerShell or VS
Refer to the Project Server 2010 SDK help file for more information
Notes:   When deploying Workflows we recommend you deploy them as SharePoint Features.
  This makes things simpler and easier both when installing, and subsequent updates

## Slide 23: Changing an EPT mid-lifecycle
A project or proposal’s EPT may be changed in mid-lifecycle if necessary
  Current workflow will end and new EPT’s workflow will begin
  New EPTs pages will be loaded
    Save current page’s data prior to changing EPT

## Slide 24: Stages

## Slide 25: Workflow Stages
Represents one step within a project lifecycle
Appears as steps at the End-User level
Controls the behavior of:
  Visible PDPs
  Read-Only/Required Custom Fields
  Associated Phase
Out-of-the-Box Stages

## Slide 26: Phases

## Slide 27: Workflow Phases
Collection of Stages grouped together to identify a common set of activities in the project life cycle
Used as a placeholder
  Typically used for identification purposes
  Group Stages together
Phases do not directly affect Project Detail Pages
For example, A phase is like an empty file folder with a name on the tab
Out-of-the-Box Phases
Create
Plan
Select
Manage
Finished

## Slide 28: Sample Proposal Workflow
http://www.microsoft.com/showcase/en/us/details/fa81c076-a39f-4cc4-823e-60d2e23b6b44

## Slide 29: OOB Sample Proposal Workflow
Custom Fields supporting OOB workflow:
  Sample Approved Finish Date
  Sample Approved Start Date
  Sample Areas Impacted
  Sample Assumptions
  Sample Business Need
  Sample Compliance Proposal
  Sample Goals
  Sample Post Implementation Review Date
  Sample Post Implementation Review Notes
  Sample Primary Objectives
  Sample Proposal Cost
  Sample Proposed Finish Date
  Sample Proposed Start Date
Lookup Tables supporting OOB workflow:
  Sample Areas Impacted
  Sample Primary Objective

## Slide 30: Visualizing Project Workflow
Two OOB Excel report templates are available that help you to visualize Projects as they go through workflow stages and phases:
  WorkflowChart
  WorkflowDrillDown

## Slide 31
Workflow Reporting
DEMO

## Slide 32: Project detail pages

## Slide 33: Project Details Page (PDP)
SharePoint Web Part page that is used to drive the project lifecycle
  Used to input and/or view data
  Can add other SharePoint Web Parts
  Includes project fields
  Can be reused for other Stages
  Is “project” aware
  Library of PDPs can be used across multiple EPTs/Stages
Out-of-the-Box PDPs |  | 
Post-Implementation Review | Project Details | Project Information
Proposal Details | Proposal Schedule | Proposal Stage Status
Proposal Summary | Schedule | Strategic Impact
PDPs

## Slide 34
PDP Creation
DEMO
Notes: PWA -> Server Settings -> Project Detail Pages ( Under the “Workflow and Project Detail Pages” heading )
Click “Documents” tab in Fluent UI
Click “New Document” and fill in page info
Click “Insert” tab , then “Web Part”
Add desired web parts to form PDP

## Slide 35: Approvals

## Slide 36: Workflow Approvals
PWA -> “Workflow Approvals” in the Approvals section of Quick Launch
The approval process allows decision-makers :
  Ability to tightly control which projects continue along in their lifecycle
  Provide input to people who are submitting the project proposals
Project Server Workflow Tasks
  Items requiring review and approval displayed
  Edit Item to comment and make an approval/rejection decision
Approver may be notified by email
  “Edit this task” on the message in Outlook
  Default WF approvers in PWA (security group):
    Portfolio Managers

## Slide 37: Approval Configuration
Typically approvals are placed between Stages and Phases
Stages and Phases do not necessarily have to have approvals to proceed
Approval Process is based on SharePoint Server 2010

## Slide 38: Approval Configuration ctd.
Create PWA User Group for approvers
Three step process for configuration
  Create a Stage for the workflow to enter, where it will wait for an approval
  Place an Office Task (SharePoint workflow activity) at the beginning of the stage which will send out tasks to people in the PWA Group for approvers
  Create Activities which will wait for the approvals to respond to the tasks and respond according to what the approvals decide on
Notes: approval is accomplished by doing three tasks:
Create a Stage for the workflow to enter, where it will wait for an approval.
Place an office task at the beginning of the stage which will send out tasks to people in the Approval Group.
Create code which will wait for the approvals to respond to the tasks. And respond according to what the approvals decide on.
Note that the logic behind how approvals are handled is up to the developer. The workflow can wait for all approvals to approve, or it can wait for a majority vote, or it can wait for the first response, and so on.

## Slide 39
Approvals
DEMO
Notes: Demand Management and Workflow - walk through the project lifecycle from user (PM/Approver/Team Member) perspective – connecting the dots
Cover:
  Creating the approval process for a proposal
  Submitting a proposal
  Approving proposals

## Slide 40: Customizations by Configuration
Available Feature Areas for Custom Configuration:

## Slide 41: STEPS to IMPLEMENT

## Slide 42: Step 1: Define the Project Lifecycle
Project Complete
Final Assessment
Rejected
Approved
Initial Proposal
Proposal Detail
Approved
Yes
Yes
No
No
Selected
Not Selected
Proposal Selection
Yes
No
Resource Planning
Fully Resourced
Yes
No
Cancelled
Approved
Scheduling
Yes
No
Execution
Yes
No
Project Complete

## Slide 43: Step 2: Define the Workflow Phases
Create Phase
Select Phase
Manage Phase
Finished Phase
Plan Phase
Project Complete
Final Assessment
Rejected
Approved
Initial Proposal
Proposal Detail
Approved
Yes
Yes
No
No
Selected
Not Selected
Proposal Selection
Yes
No
Resource Planning
Fully Resourced
Yes
No
Cancelled
Approved
Scheduling
Yes
No
Execution
Yes
No
Project Complete
Notes: Very important to plan the workflow correctly
Here is an example of how our workflow’s flow chart looks like

## Slide 44: Step 3: Create and Configure Objects In Project Web App
Custom Fields (Project/Task/Resources)
Phases
Stages
Project Detail Pages
Project Plan Template*
Project Site Template*
Enterprise Project Type (EPT)
* Optional
Notes: Create the objects in Project Server
Need to create the above 5 objects

## Slide 45: Step 4: Create Workflow in Visual Studio Requirements to create Project Server Workflows
Visual Studio 2010
  Must be installed on the same box as Project Server
  Administrative rights on:
    Server
    SharePoint farm
  Leverage Project and SharePoint API and Services (InfoPath Services, Excel Services …)
Validate WF in Staging environment before ANY Production rollout
IMPORTANT Please refer to the MSDN SDK and webcasts for guidance/samples and Step by Step instructions on Workflow and Demand Management
Notes: Step 3 – Create the workflow in Visual Studio requirements
Only visual studio 2010 is supported
Need to install Visual Studio on the same box as Project Server
Need to be administrator on the server box and on the farm
These are what you need to do to be able to develop a workflow, but once the workflow is developed you can port the workflow from the development box to the production box without Visual Studio on the Production box.

## Slide 46: Customizations Using Developer Tools
Primarily through Custom Web Parts
  Custom Web Parts participate in Project Create/Edit experience
Increasingly use SharePoint Services
  Like InfoPath Services, Excel Services, Cross List Web Part
New Read/Write APIs for Demand Management
Workflow fully customizable in Visual Studio 2010

## Slide 47: Demand Management Resources
Video
  Project Server 2010 - Demand Management
  Project Server 2010 - Demand Management Workflow Deep Dive
  Walkthrough of the Out of the Box Sample Proposal Workflow
  Managing the Project Life Cycle with Demand Management
MSDN/SDK
  Developing Project Server Workflows

## Slide 48: - Resources
Product information and trial download
  http://www.microsoft.com/project
  Project Team Blog http://blogs.msdn.com/project
Interactive content - Videos & Sessions & WebCasts
  http://www.microsoft.com/showcase/en/US/channels/microsoftproject
  http://www.microsoft.com/events/series/epm.aspx
IT Professional related
  TechCenter @ TechNet http://technet.microsoft.com/ProjectServer
  Admin Blog http://blogs.technet.com/projectadministration
Developer related
  Developer center @ MSDN http://msdn.microsoft.com/Project
  Programmability blog http://blogs.msdn.com/project_programmability
Additional questions? Project 2010 Forums!
  http://social.msdn.microsoft.com/Forums/en-US/category/projectserver2010,projectprofessional2010
SharePoint 2010
  http://sharepoint.microsoft.com
FORUMS
Project Professional 2010
General Questions and Answers
Project Server 2010
General Questions and Answers
Setup, Upgrade, Administration and Operation
Customization and Programming

## Slide 49: Summary
Project Server 2010’s Demand Management:
  Supports Work Management and governance
  Unifies project and portfolio management
  Flexible and extensible
  Build on SharePoint Server 2010

## Slide 50
© 2009 Microsoft Corporation. All rights reserved. Microsoft, Windows, Windows Vista and other product names are or may be registered trademarks and/or trademarks in the U.S. and/or other countries.
The information herein is for informational purposes only and represents the current view of Microsoft Corporation as of the date of this presentation. Because Microsoft must respond to changing market conditions, it should not be interpreted to be a commitment on the part of Microsoft, and Microsoft cannot guarantee the accuracy of any information provided after the date of this presentation. MICROSOFT MAKES NO WARRANTIES, EXPRESS, IMPLIED OR STATUTORY, AS TO THE INFORMATION IN THIS PRESENTATION.