## Slide 2: Demand Management
Ignite World Wide Tour
Microsoft Corporation

## Slide 3: Agenda
Overview of Demand Management
Enterprise Project Types
Project Workflows
Approvals
Phases
Stages
Project Detail Pages

## Slide 4: Overview of Demand Management

## Slide 5: Unified Project and Portfolio Management Capture all work in a central repository
Capture all Requests
Control via Workflow
Build Business Case
Work Request Workflow
IT Project Workflow
Business Project Workflow
Strategic Impact Assessment

## Slide 6: What is Demand Management?
Part of the overall Project Server 2010 solution
Part of providing a common user experience across PPM lifecycle
You can capture all work proposals in one single place
Workflows are a component of Demand Management which you can use to automate your existing business processes –optional, not required
You can create customized workflows as well as pages for displaying and collecting information from the end users
Workflows, along with other key concepts, are captured and integrated within the demand management feature set
Notes: Demand Management is a piece of the over all EPM solution.
Demand Management is a feature we created to allow our customers to capture and observe all of their project and proposals in a single place
Workflows are a component of Demand Management which you can choose to leverage in order to automate your existing business processes.
This is a very big improvement from Project Server 2007 as you can now create customized workflows as well as pages for displaying and collecting information from the end users.

## Slide 7: The Enterprise Project Management Solution
Enterprise Project Management
Manage
Collaboration & Reporting
Plan
Work Planning
Select
Portfolio Selection
Create
Demand Management
Four typical phases of demand management lifecycle

## Slide 8: Demand Management
Capturing all “demand” (i.e. work proposals) in one single place
Making decisions on which proposals to approve and track progress
Project Server 2010’s support for Demand Management is flexible:
  Simple projects that don’t require approvals and workflow
  Complex projects with complex lifecycles involving multi-stage approvals and workflow

## Slide 9: Demand Management Concepts
Enterprise Project Types
Workflows
Stages/Phases
Project Detail Pages
SharePoint/Custom Web-parts
Enterprise Custom Fields

## Slide 10: End User Experience
Simple to use
  Information collected in stages
  Information split into convenient sections/links
  UI similar to SharePoint
  Can create proposals without schedule !
Powerful and flexible
    One place to enter various types of work
    Enhanced support for templates
    Ability to track initiatives from start to end
    Align demand requests with strategy
    Standardized deployment, maintenance

## Slide 11: Enterprise Project Types (EPTs)

## Slide 12: How EPT’s are used in PWA
Enables project creation with template schedule, workflow, workspace
Can be filtered by user department
PM’s create new project or proposal using an available EPT in the Project Center
Governs project and proposal lifecycle
Administrator selects “Server Settings” -> “Workflow and Project Detail Pages”-> “Enterprise Project Types” menu to manage and create EPTs

## Slide 13: Enterprise Project Type (EPT)
Typically EPTs are aligned with Departments
  Examples: Different sets of EPTs, some for IT, others for HR, others for Finance etc.
PWA uses EPTs to group:
  Project Detail Pages
  0 or 1 Workflow
  Phases
  Stages
  Required business case artifacts
Projects created using Project Professional will automatically be associated to the default EPT
Notes: EPT = Enterprise Project Type

## Slide 14: Out-Of-the-Box EPTs
Sample Proposal
  Workflow driven
Basic Project Plan
  Non workflow driven
How to Create New Project Site Template:
Create New Site (Site Actions | New Site | Microsoft Project Workspace)
When Finish: Go to Site Actions | Site Settings | Save Site as Template
Go to Site Settings | Galleries | Solutions, select Solution and Activate
Leverage New Template in EPTs

## Slide 15: High Level Process to Create a Custom EPT
For a Workflow EPT Design your Workflow (create your Visio Diagram)
  Create the custom fields you would like to use within your workflow
  Create the pages that will display your custom fields and web parts
  Create the Phases of your workflow
  Create the Stages that will exist within the Phases, and will hold the pages that you defined
  Create the workflow in Visual Studio
  Deploy the workflow onto PWA
  Create an EPT and reference the workflow you just created
For a Non-workflow EPT
  Create required custom fields
  Create the pages you would like to show up for this EPT
  Create an EPT
    Select no workflow
    Indicate what pages to display

## Slide 16: Demo - EPT Creation
Click “New Enterprise Project Type” and fill in the EPT creation page
  Site Workflow Association may either be “No Workflow” or a workflow that satisfies the governance requirements of this EPT
  Launch PDP is selected
  Department may be associated
  Possible here to override PWA default EPT
Notes: click Server Settings
Under Workflow and Project Detail Pages, click Enterprise Project Types
Click New Enterprise Project Type
In the Name box, enter a name for the type, and a brief description in the Description box.
Select a workflow from the Site Workflow Association list. Once you associate a site workflow with a project type and save the type, you cannot go back and update the type to use a different workflow.
Select a project detail page from the New Project Page list.
If you selected No Workflow from the Site Workflow Association list, select the project detail pages that you want to include in this project type from the Available Project Detail Pages box, and then click Add to move them to the box on the right.
If the enterprise project type that you're creating is the one that all new projects should use by default, select the Use this as the default Enterprise Project Type during Project Creation check box.
Click the button next to the Departments field to select the departments you want to associate with this project type, if appropriate.
In the Order section, choose whether you want this project type to appear at the end of the list of project types, or if you want to control its placement in the list.
Select a template from the Project Plan Template list, if appropriate.
Select a template from the Project Site Template list, if appropriate.
Click Save to save this enterprise project type to the server, making it available for new project or proposal creation.

## Slide 17: Project Workflows

## Slide 18: Workflows
Not all EPT’s have to use workflows
Workflow supports more complex PM Lifecycle with multiple stages
Custom Workflows created in Visual Studio 2010
  Project Server 2010 does not support workflows build with SharePoint Designer 2010
Allows for a custom approval process
Notes: RTM = Release to Manufacturing

## Slide 19: Overall Project Workflow Process
EPT’s are the starting point, PM initiates a project by picking an EPT in PWA
A series of one or more Stages need to be followed in sequence. Each Stage displays one or more PDP’s to collect/display info
Phases logically group sets of Stages
A Workflow, built in Visual Studio, must be associated with at least one Stage, exerting control on the sequence through definition of Approvals
Notes: EPT = Enteprise Project Type
PDP = Project Detail Pages
PWA = Project Web Access

## Slide 20: Workflow Stages and Phases
Vital component of the Project Lifecycle
Stage controls behavior
  Visible Pages
  Read Only, Required Custom Fields
Phase groups stages
Current phase, stage of project available in Project Center, Reports

## Slide 21: Workflow Administration
After Workflows are built in Visual Studio, they need to be packaged up as solutions or features and loaded into the PWA site using stsadm/PowerShell or VS
Refer to the Project Server 2010 SDK help file for more information
Notes:   When deploying Workflows we recommend you deploy them as SharePoint Features.
  This makes things simpler and easier both when installing, and subsequent updates

## Slide 22: Changing an EPT mid-lifecycle
A project or proposal’s EPT may be changed in mid-lifecycle if necessary
  Current workflow will end and new EPT’s workflow will begin from its 1st stage
  New EPTs pages will be loaded
    Save current page’s data prior to changing EPT

## Slide 23: Phases

## Slide 24: Phases
Collection of Stages grouped together to identify a common set of activities in the project life cycle.
Examples of Phases: project creation, project selection
Phases do not directly affect Project Detail Pages
Out Of The Box Phases:
  Create
  Plan
  Select
  Manage
  Finished

## Slide 25: Stages

## Slide 26: Stages
Each Stage is one step in the project lifecycle
Stages are managed in PWA
Stage is composed of one or more PDP’s
Workflows may be linked to Stages within Visual Studio
Notes: PDP = Project Detail Pages
PWA = Project Web Access

## Slide 27: OOB Sample Proposal Workflow
“If budget cost falls within range”, the “Range” for Public Beta is less than 1,000,000. It means that any project that cost less than one million dollars will be automatically approved.

## Slide 28: OOB Sample Proposal Workflow
Custom Fields supporting OOB workflow:
  Sample Approved Finish Date
  Sample Approved Start Date
  Sample Areas Impacted
  Sample Assumptions
  Sample Business Need
  Sample Compliance Proposal
  Sample Goals
  Sample Post Implementation Review Date
  Sample Post Implementation Review Notes
  Sample Primary Objectives
  Sample Proposal Cost
  Sample Proposed Finish Date
  Sample Proposed Start Date
Lookup Tables supporting OOB workflow:
  Sample Areas Impacted
  Sample Primary Objective

## Slide 29: Visualizing Project Workflow
Two OOB Excel report templates are available that help you to visualize Projects as they go through workflow stages and phases:
  WorkflowChart
  WorkflowDrillDown

## Slide 30: Demo - Workflow
Creating Phases
Creating Stages
Creating Workflow
Notes: Creating Phases:
On the Quick Launch, click Server Settings.
Under Workflow and Project Detail Pages, click Workflow Phases.
Click New Phase
Creating Stages:
On the Quick Launch, click Server Settings.
Under Workflow and Project Detail Pages, click Workflow Stages
Click New Stage and fill in page:
  PDP’s will be associated with the Stage
  One or more of the PDP’s may be set up to “requires user attention”
Creating the Workflow Logic:
The Workflow Logic is created by programmatically creating the logic that exists between stages. This is done within Visual Studio
Requirements to create Workflows:
Visual Studio 2010 (.Net Framework 3.5)
Must be installed on the same box as Project Server
Administrative rights on:
  Server box
  SharePoint farm

## Slide 31: Project detail pages

## Slide 32: Project Detail Page (PDP)
Represents a single web part page in PWA
You create and manage PDPs in SharePoint as you would a typical web part page, adding web parts to create required UI
PDP’s role is to be a “visual container” for data that is driving the project lifecycle
Out Of the Box PDPs:
Post Implementation Review | Project Details
Project Information | Proposal Details
Proposal Schedule | Proposal Stage Status
Proposal Summary | Schedule
Strategic Impact | 
Notes: PWA = Project Web Access

## Slide 33: Demo - PDP Creation
PWA -> Server Settings -> Project Detail Pages ( Under the “Workflow and Project Detail Pages” heading )
Notes: PWA -> Server Settings -> Project Detail Pages ( Under the “Workflow and Project Detail Pages” heading )
Click “Documents” tab in Fluent UI
Click “New Document” and fill in page info
Click “Insert” tab , then “Web Part”
Add desired web parts to form PDP

## Slide 34: Approvals

## Slide 35: Workflow Approvals
PWA -> “Workflow Tasks” in the Approvals section of Quick Launch
The approval process allows decision-makers :
  Ability to tightly control which projects continue along in their lifecycle
  Provide input to people who are submitting the project proposals
Project Server Workflow Tasks
  Items requiring review and approval displayed
  Edit Item to comment and make an approval/rejection decision
Approver may be notified by email
  “Edit this task” on the message in Outlook
  Default WF approvers in PWA (security group):
    Portfolio Managers

## Slide 36: Approval Configuration
Typically approvals are placed between Stages and Phases
Stages and Phases do not necessarily have to have approvals to proceed
Approval Process is based on SharePoint Server 2010

## Slide 37: Approval Configuration ctd.
Create PWA User Group for approvers
Three step process for configuration
  Create a Stage for the workflow to enter, where it will wait for an approval
  Place an Office Task (SharePoint workflow activity) at the beginning of the stage which will send out tasks to people in the PWA Group for approvers
  Create Activities which will wait for the approvals to respond to the tasks and respond according to what the approvals decide on
Notes: approval is accomplished by doing three tasks:
Create a Stage for the workflow to enter, where it will wait for an approval.
Place an office task at the beginning of the stage which will send out tasks to people in the Approval Group.
Create code which will wait for the approvals to respond to the tasks. And respond according to what the approvals decide on.
Note that the logic behind how approvals are handled is up to the developer. The workflow can wait for all approvals to approve, or it can wait for a majority vote, or it can wait for the first response, and so on.

## Slide 38: Demo - Approvals
Demand Management and Workflow - walk through the project lifecycle from user (PM/Approver/Team Member) perspective – connecting the dots
Cover:
  Creating the approval process for a proposal
  Submitting a proposal
  Approving proposals

## Slide 39: Customizations by Configuration
Available Feature Areas for Custom Configuration:

## Slide 40: Customizations Using Developer Tools
Primarily through Custom Web Parts
  Custom Web Parts participate in Project Create/Edit experience
Increasingly use SharePoint Services
  Like InfoPath Services, Excel Services, Cross List Web Part
New Read/Write APIs for Demand Management
Workflow fully customizable in Visual Studio 2010

## Slide 41: Questions?

## Slide 42
© 2009 Microsoft Corporation. All rights reserved. Microsoft, Windows, Windows Vista and other product names are or may be registered trademarks and/or trademarks in the U.S. and/or other countries.
The information herein is for informational purposes only and represents the current view of Microsoft Corporation as of the date of this presentation. Because Microsoft must respond to changing market conditions, it should not be interpreted to be a commitment on the part of Microsoft, and Microsoft cannot guarantee the accuracy of any information provided after the date of this presentation. MICROSOFT MAKES NO WARRANTIES, EXPRESS, IMPLIED OR STATUTORY, AS TO THE INFORMATION IN THIS PRESENTATION.