## Slide 2: Portfolio Strategy
Ignite World Wide Tour
Microsoft Corporation

## Slide 3: Agenda
Introduction Portfolio Management
Business Drivers
  Overview
  Explanation
  Demonstration
Portfolio Analyses
  Overview
  Explanation
  Demonstration

## Slide 4: Introduction

## Slide 5: Why is Effective Portfolio Management Important?
Portfolio
Management
Project
Management
50% Value Realized
50% Value Lost
Ability to identify business value potential
66%
75%
Ability to realize business value potential
Project Management
Helps ensure organizations successfully deliver the selected investments and realize the business value
Portfolio Management
Enables organizations to identify and select the investments that will maximize business value

## Slide 6: Portfolio Management Processes
Common Challenges for “non existing” Portfolio Management processes
  Unclear or missing strategic objectives
  Prioritization of strategic objectives is subjective or non-existent
  Project selection based on loose or inconsistent “methodologies”
  Portfolio execution done prematurely
Benefits of Portfolio Management
  Define and more objectively prioritize business strategy
  Methodically evaluate and prioritize competing investments (projects)
  Optimize budget and align selected investments with the business strategy
  Plan for resource demand across portfolio before execution
  Communicate selection decisions to stakeholders

## Slide 7: Unified Project and Portfolio Management Key benefits of Project Server 2010
Common streamlined user interface
Shared platform/architecture
  Leverages scalable queue architecture
  All data available via read/write Project Server Interface (PSI)
  Final selection decisions published to Reporting Database (RDB)
  No gateway required
New Resource Analysis
Unified Project and Portfolio Management
Enhanced Collaboration and Reporting
Simple and Intuitive User Experience
Scalable and Connected Platform

## Slide 8: Unified Project and Portfolio Management Process in Project 2010
Helps organizations manage portfolios through their initial high-level prioritization processes
Project 2010 enables Portfolio Analysis
  Create and prioritize business drivers
  Establish project impacts on business drivers
  Create and analyze project portfolios – save analyses and scenarios
  Commit selected scenarios
Notes: PWA = Project Web Access

## Slide 9: Unified Project and Portfolio Management Further considerations
Three data points feed into the portfolio analysis process:
  Cost (Number Custom Field) – e.g. Proposal Cost
  Proposal/project impact on business drivers
    Departments are supported to “filter” related Business Drivers
  Time-phased resource requirements
    Proposal will need a Resource Plan or Project Plan

## Slide 10: Process Overview
Business Drivers Definition
Business Drivers Prioritization
Aligning Projects/Proposals to Business Drivers
Projects/Proposals Prioritization
Portfolio Analysis (cost, resource)

## Slide 11: Deprecations
Financial Management
  Customization: Simple estimation, tracking and forecasting of costs using Custom Fields
  Partner Solution: UMT Cost Module
Benefits Estimation
  Customization: Simple multi-year benefits captured using Custom Fields
Application Portfolio Management
  Customization: Simple APM using EPTs and Custom Views
  Partner Solutions: UMT APM Add-on Module

## Slide 12: Deprecations Cont.
User Defined/Graphical Workflow
  Customization: Workflow Visualization WebPart Solution Starter
Programs (Initiation and Selection Only)
  Customization: PDP Infrastructure; Solution Starter
Surveys (Risk, Architectural Fit)
  Customization: InfoPath Survey WebPart

## Slide 13: Deprecations Cont.
Snapshot Reporting
  Customization: Application to pull data from reporting db and push to a “trending” db daily
Audit History
  Customization: Extend Workflow to track changes and report on it.
Change Requests
  Customization: Solution Starter

## Slide 14: Become a UMT Product Distribution and Solutions (PDS) Provider to enterprise customers worldwide
PDS program relies on the sales, technical and service expertise of our qualified partners to satisfy a wide range of customer needs world wide.
The products:
  Project Financial Server (PFS) 2010 - Extends Project Server 2010 capabilities to support project and portfolio financial management and governance.
  Application Portfolio Management (APM) Server2010 - Full APM capabilities including application inventory, resource, cost management, and application portfolio analysis.
Technology: Fully and seamless integration between PS2010, PFS 2010 and APM 2010
Pricing: Will be available as Server & CAL licensed products
The opportunity:
  Distribute UMT products to your customer base
  Provide solutions based on the UMT products
  Extend UMT products
  UMT’s PDS Benefits
  Commisions
  Sales and marketing readiness programs
  Implementation readiness programs
Partnership Network - Mike Gruia, mgruia@umt.com, +1.917.572.4167
Product Knowledge - Ava Dadabhoy, adadabhoy@umt.com, +1.212.965.0550
Contact Information
Partnership Network
Mike Gruia
mgruia@umt.com
917.572.4167
Product Knowledge
Ava Dadabhoy
adadabhoy@umt.com
212.965.0550
Notes: The UMT product distribution and solution provider (PDS) program assists solution providers who provide quality UMT solutions build on top of Microsoft Project server to customers worldwide.
UMT’s PDS program is restricted to a limited number of solution providers who have consistently demonstrated the ability to provide high quality, Microsoft Project-based solutions and services to enterprise customers worldwide.
The opportunity:
Distribute UMT products to your customer base
Provide solutions based on the UMT products
Extend UMT products
UMT’s PDS Benefits
Revenue sharing opportunities
Sales and marketing readiness programs: collateral, events, exclusive UMT technology briefings, referrals
Implementation readiness programs including UMT certified partner program

## Slide 15: Business Drivers

## Slide 16: Business Driver
Business Drivers represent an organization’s business objectives in Project Server 2010
Create drivers in the Business Driver Library
May be associated with zero or more Departments
Drivers are prioritized to reflect organization’s perceived business impact and importance
Notes: Business Drivers not associated with any Department is considered a global driver. When rating a project’s impact on a set of drivers, only drivers that share the same department of the project and all global drivers will be available and/or required for impact ratings. If the project does not have a departmental association, only global drivers will be available for rating.
When a business driver is no longer part of the currently organizational strategy, the driver should either be deleted or inactivated. Choose to inactivate a driver if you no longer want projects to be rated against this driver, but you would like to keep it for historical purposes.

## Slide 17: Portfolio Strategy Requires a Clear Definition of Business Drivers –Examples
Expand into new markets and segments
Improve Customer Satisfaction Score
Improve Employee Satisfaction
Reduce Expense Base
Increase Market Share in Existing Markets

## Slide 18: Driver Prioritization
As Business Drivers are defined, they need to be prioritized
Portfolio Strategy -> Driver Prioritization
Each driver prioritization can be “filtered ” by one department, or be left without

## Slide 19: Driver Prioritizations
Two ways to prioritize business drivers:
  Calculated: Each driver will be compared to every other driver within the prioritization using a fixed seven-point scale. Once every driver has been rated the system will automatically generate relative priority scores
  Manual: Manual prioritizations allow users to specify priority values for each driver directly
Notes: When creating new driver prioritizations, the prioritization’s department selection will filter the list of available drivers to be prioritized by department. Global drivers will be available regardless of the prioritization’s department. If a department is assigned to a prioritization, only drivers that share that departmental association can be included in the prioritization.

## Slide 20: Calculated Driver Prioritization
System calculates the consistency ratio
Inconsistent prioritizations may make sense in some instances but should be reviewed carefully

## Slide 21
 | Driver A | Driver B | Driver C | Driver D
Driver A | 1 | 9 | 6 | 1
Driver B | 1/9 | 1 | 3 | 1/6
Driver C | 1/6 | 1/3 | 1 | 1/3
Driver D | 1 | 6 | 3 | 1
 | Driver A | Driver B | Driver C | Driver D
Driver A | 1 | 9 | 6 | 1
Driver B |  | 1 | 3 | 1/6
Driver C |  |  | 1 | 1/3
Driver D |  |  |  | 1
 | Driver A | Driver B | Driver C | Driver D
Driver A |  | 9 | 6 | 1
Driver B |  |  | 3 | 1/6
Driver C |  |  |  | 1/3
Driver D |  |  |  | 
 | Driver A | Driver B | Driver C | Driver D
Driver A |  | Extremely More | Strongly More | Equal
Driver B |  |  | Moderately More | Strongly Less
Driver C |  |  |  | Moderately Less
Driver D |  |  |  | 
Fill the systemic matrix with the pairwise values
Calculate eigenvector for the matrix
Normalize eigenvector values to 100% to derive relative priorities
Calculated Driver Prioritization Algorithm

## Slide 22: <Business Drivers Demo>
Walk through UI Portfolio Strategy
    Create a new business driver
    Use departments
    Show driver library
    Define project impact statements
    Prioritize the drivers
    Manual prioritization vs. calculated (pair wise comparison) prioritization,
    Describe importance of consistency ratio

## Slide 23
Business Drivers
DEMO

## Slide 24: Portfolio Analyses

## Slide 25: Portfolio Analyses
Portfolio analyses are a collection of projects that will compete for selection based on their cost relative to their strategic value
Prioritization of Projects:
  By Business Drivers
  By Custom Field

## Slide 26: Aligning proposals/projects to Business Drivers
Defines impact of each proposal/project to individual Business Driver
Could be done within the Demand Management phase using specific “Project Detail Page”
Or right before running Portfolio Analysis

## Slide 27: Some Questions Portfolio Analytics Helps to Answer
Are we investing in the right initiatives based on the company business priorities?
Which investments will produce an optimized portfolio of project?
Where are we willing to forgo strategic alignment?
What are the consequences of changes in strategic direction?
What are the implications of budget cuts or increases?

## Slide 28
Fill the impact matrix with the numeric values
Multiply matrix with driver priorities
Normalize resulting absolute values to 100% to derive relative priorities
Project Prioritization Algorithm #1 (using business drivers impact statements)
X
=
Driver priorities
A: 41%
B: 25%
C: 22%
D: 12%
Project priorities
P1: 20%
P2: 42%
P3: 15%
P4: 4%
P5: 19%
 | Driver A | Driver B | Driver C | Driver D
Project 1 | 0 | 3 | 1 | 9
Project 2 | 9 | 1 | 1 | 0
Project 3 | 1 | 3 | 0 | 3
Project 4 | 0 | 1 | 0 | 1
Project 5 | 1 | 6 | 0 | 0
 | Driver A | Driver B | Driver C | Driver D
Project 1 | None | Moderate | Low | Extreme
Project 2 | Extreme | Low | Low | None
Project 3 | Low | Moderate | None | Moderate
Project 4 | None | Low | None | Low
Project 5 | Low | Strong | None | None

## Slide 29
SumOfAbsolutePriorities = 0
For each Project
AbsPriority = 0
For each KPI
AbsPriority+= NormalizedKPIValue * KPIWeight
SumOfAbsPriorities+= AbsPriority
For each Project
Priority= AbsPriority / SumofAbsPriorities
Project Prioritization Algorithm #2 (using custom fields)
 | Immediate downtime (60%) | Future downtime (20%) | # of sites impacted (15%) | Usage at sites (5%) | Aggregated priorities | Relative priorities
Project 1 | 1 | 0 | 1 | 20 | 69.92% | 54.41%
Project 2 | 0 | 1 | 28 | 60 | 27.88% | 21.69%
Project 3 | 0 | 1 | 5 | 40 | 19.35% | 15.06%
Project 4 | 0 | 0 | 28 | 60 | 11.36% | 8.84%
 | Immediate downtime (60%) | Future downtime (20%) | # of sites impacted (15%) | Usage at sites (5%) | Aggregated priorities | Relative priorities
Project 1 | Yes | No | 1 | Low | 69.92% | 54.41%
Project 2 | No | Yes | 28 | High | 27.88% | 21.69%
Project 3 | No | Yes | 5 | Moderate | 19.35% | 15.06%
Project 4 | No | No | 28 | High | 11.36% | 8.84%

## Slide 30: Force In/Out
A portfolio may contain projects that must be either selected or not selected, regardless of their cost/value ratio or their dependencies on other projects.
Aliases available for “Force In/Out” per analysis
Examples:
  A non-strategic project that must be implemented because of legal compliance issues will need to be “forced in” the portfolio.
  A very costly project might need to be “forced out” of a portfolio to free up resources for other projects and improve the portfolio’s overall ROI
Notes: ROI = Return on Investment

## Slide 31: Project Interdependencies
Project dependency relationship will be respected during portfolio selection scenario calculations
There are following types of interdependencies:
  Dependency: If Project A selected, Project B must be selected
  Mutual Inclusion: For a set of projects, if one project is selected, all projects in the set must be selected.
  Mutual Exclusion: For a set of projects, only one project in the set can be selected (Alternatives).
  Finish to Start: Used in Resource Constraint Analysis for identifying scheduling constrains

## Slide 32: Cost Constraint Analysis
Initially a baseline project cost analysis is created automatically assuming all projects will be funded at their cost
Portfolio Manager (person) then sets cost constraints (likely lower than full funding)
Portfolio will present projects selected and unselected based on:
  Project’s cost compared to value
  Forced In and Forced Out projects

## Slide 33: Constraint Optimization The need for optimization
Available budget: $100
Request: chose the projects that provide maximum value to the business
 | Value | Cost
Project 1 | 30% | $100
Project 2 | 20% | $60
Project 3 | 15% | $40
 | Value | Cost
Project 1 | 30% | $100
Project 2 | 20% | $60
Project 3 | 15% | $40
Total strategic value: 30%
Total strategic value: 35%
Top-down selection
Optimization

## Slide 34
Maximize (x1*v1+x2*v2+x3*v3+ … +xn*vn)
Subject To:
x1*c1+x2*c2+x3*c3+ … +xn*cn <= C
Where
x1, x2… xn = 0 or 1 (algorithm outputs: project in/out)
v1, v2… vn are the project priorities
c1, c2… cn are the constraint values for each project
C is the total constraint value; we have one such row for each constraint
Efficient frontier (based on one constraint):
  For N data points equally spaced between zero and the sum of the constraint
Run Optimization algorithm and determine corresponding portfolio value
Constraint Optimization Algorithm

## Slide 35: Value Against Investment Objectives - Example Analysis
Portfolio Value Curve (Efficient Frontier)
Inflection Point
Diminishing Value
Example Conclusions:
85% of the Business Driver Alignment Value is Supported by Only 35% ($ xxxx M) of the Budget ($ yyyyy M)
2 “large projects” constituting 60% of the budget, contribute to only 20% of the portfolio’s value.
Alignment
Value
Cost
What can an Efficient Frontier chart tell us - given a fixed budget, this process will suggest which projects/initiatives to fund
9 projects
16 projects
20 projects

## Slide 36: Resource Constraint Analysis Related Portfolio Analysis Configuration
Specify the resource custom field that defines role
Specify the planning horizon dates and granularity
Filter resources by department or RBS value
Consider proposed bookings when calculating capacity for projects outside the analysis (advanced)
Specify how project dates are set
  Respect the project resource plan setting which allows pulling resource requirement data from the project schedule, the resource plan, or a mixture of the two
  Use project date custom fields to specify dates

## Slide 37
Resource Capacity Analysis Role based analysis

## Slide 38: Resource Constraint Analysis Simplified Algorithm – Resource Allocation
Portfolios may also be analyzed by their high-level resource requirements combined with their prioritization
Higher priority projects are resourced first, lower priority projects are resourced last.
If resource availability does not meet a given project’s demand for any period for any role, that project is not resourced and the project with the next lowest priority is examined

## Slide 39
Sort projects by dependencies, force status and priorities (descending)
Eliminate projects that are dependent on forced-out ones (track feasibility)
Try to allocate resources to all projects left (track feasibility)
For each time frame in project life
For each requested role
If resources are not available
If internal hiring
Round up the required FTE
If dollars budget and internal hiring
then compute hiring cost to the end of planning horizon
else compute hiring for current time frame
If budget (dollars or FTE) exhausted
Fail allocation and bail out
If internal hiring
Roll internal role hires for the remaining time frames
else allocate requested resources
Resource Capacity Analysis Algorithm – Resource Allocation (patented)

## Slide 40: Proportional Solutions
Sometimes, you need to “spread the pain” of budget cuts rather then optimize based on maximum business value
  important feature for public sector clients
Concept of proportional solutions could be used in Project 2010.
  Perform an analysis of “programs”. Prioritize the programs, and proportionally distribute money based on priority (e.g. higher priority programs get more $; this would be done by doing the calculation outside the tool and writing the results to a custom field). The tool here is simply providing the prioritization mechanism that you can use to proportionally distribute funds using your own algorithm.
  Then perform another analysis for each program’s sub projects using the budget for that program ascertained in step 1. Select support projects to that program based on the budgetary cost constraint in the Cost Analysis step (the Optimizer)
  Or, you can change the project-level constraint values when doing Cost analysis using a formula that mimics proportional cuts.

## Slide 41: Portfolio Comparison
Portfolio selections scenarios should be adjusted and recalculated until a scenario is reached that should be finalized or compared with other scenarios
Portfolios may be compared with each other by:
  Projects Selected
  Strategic Value
  Custom Fields (example: ROI )

## Slide 42: Commit Portfolio Analysis Decisions
Once you have completed your portfolio analysis, the final step is to commit your portfolio
Optionally, committed portfolios may kick off a workflow

## Slide 43: <Portfolio Analysis and Decisions Demo>
Walk through the steps of portfolio analysis creation:
    Use set of defined business drivers to analyze and prioritize portfolio
    Show Force in/out, Project Interdependencies features
    Introduce Cost Constrains and recalculate
    Introduce Resource Constraints and recalculate -review two reports available OOB
    Portfolio Comparison – commit chosen portfolio
    (optional, time permitting ) Go back and run portfolio analysis again but this time based on a custom field

## Slide 44
Portfolio Analysis and Decisions
DEMO

## Slide 45: Partner Opportunities
Project Financials
Product Innovation
Application Portfolio Management
Asset Management
Capital Planning & Budgeting

## Slide 46: Next Steps and Approach
There is a potential for getting more project initiatives better aligned with your business strategies and implemented within your budget through application of the portfolio analytics process:
    Obtain Senior Management Sponsorship - they define business priorities
    Schedule a facilitated “Envisioning Session” to validate your deployment plans and assumptions
    Assign a project manager to spearhead the effort
    Build a team
    Set objectives
    Develop a Vision & Scope Document and an Implementation Plan
    Put contracts in place with necessary vendors, procure required skills
    Constantly remind yourselves that the portfolio analytics process is “a process” and not a tool

## Slide 47: Questions?

## Slide 48
© 2009 Microsoft Corporation. All rights reserved. Microsoft, Windows, Windows Vista and other product names are or may be registered trademarks and/or trademarks in the U.S. and/or other countries.
The information herein is for informational purposes only and represents the current view of Microsoft Corporation as of the date of this presentation. Because Microsoft must respond to changing market conditions, it should not be interpreted to be a commitment on the part of Microsoft, and Microsoft cannot guarantee the accuracy of any information provided after the date of this presentation. MICROSOFT MAKES NO WARRANTIES, EXPRESS, IMPLIED OR STATUTORY, AS TO THE INFORMATION IN THIS PRESENTATION.