## Slide 2: Upgrade and Migration
Ignite World Wide Tour
Microsoft Corporation

## Slide 3: Agenda
Introduction
  Overall Goals
  Process and planning
Upgrade and Migration
  Project Server 2007 to Project Server 2010
  Project Server 2003 to Project Server 2010
  Project Portfolio Server 2005/2007 to Project Server 2010
Notes: PWA = Project Web Access

## Slide 4: Introduction
… to upgrade and migration

## Slide 5: Overall goals and deliverables
Business Continuity for EPM customers
Additionally to Out-of-the-Box functionality:
  Comprehensive readiness including:
    Detailed planning, checklists and guidance documents including interactive content
    Tools (Virtual Migration Environments) and Scripts where possible and applicable
One stop for all Migration Center
  Accessible from Project Server TechCenter
  http://technet.microsoft.com/projectserver/

## Slide 6: Plan first! Assess the Environment
Evaluate configuration and customization
Determine Service Pack and patch levels
Enumerate configuration changes that must be replicated
Evaluate licensing requirements and compliance
Evaluate for supportability

## Slide 7: Migration Stages
1. Pre-Migration
2.Migration
3. Post-Migration
4. Data Validation
5. Decision
Notes: The migration requires ample planning, experienced resources, time and some.. Money.
The migration process can be approached in a structured way broken down in stages. We will look in detail at these five stages later but in a nutshell…
Pre-Migration Process
Includes the setup of the environment, selection and backup of the source environment, data-cleansing tasks for the source data and data validation snapshot of the source environment
Migration
Includes the steps required to migrate the data and/or code from the source to the target environment
Post-Migration Process
Includes post-migration tasks such as testing the data and code migrated as well as a data validation snapshot on the target environment
Data Validation
This step compares the data before and after migration and surfaces the differences if any exist.
Decision
This step relies on the data validation and migration outputs, to justify the decision to move forward with the migrated environment if the output is satisfactory or to rerun the migration phase from the beginning if it is not.

## Slide 8: Upgrade & Migration to Project Server 2010
From Project Server 2007 to Project Server 2010
  Out-of-the-Box Experience
  Beta 2 or RC to RTM upgrade NOT supported (changed as of November 2009)
From Project Server 2003 needs to be migrated via 2007
  2007 does not need to be in production
  We will offer “Virtual Migration Environment”
From Project Portfolio Server migration
  Project Portfolio Server (PPS) 2006 to 2007
  Project Portfolio Server 2007 – three approaches:
    Migrate to Project Server 2010 feature set
      Map, customize and develop desired functionality on Project Server 2010
      Use the gateway to transfer data
    Finish existing projects in PPS 2007 and start new in Project 2010
    Use side-by-side with Project Server 2010

## Slide 9: Upgrade & Migration to Project Server 2010 Visually…
Project Server 2003
Project Server 2007
Project Server 2010
Data Migration
Upgrade
Project Portfolio Server 2006
Project Portfolio Server 2007
Upgrade
Project Portfolio Server 2007
Process and data migration
Gateway
Notes: Migrating from Project Server 2003
Migrating from Microsoft Office Project Server 2003 is a two phase process which includes the migration from Project Server 2003 SP2a to Project Server 2007 SP2 and then the upgrade from Project Server 2007 SP2 to Project Server 2010.
The migration is a comprehensive effort which is not limited to the Project Server data but also covers defining a new infrastructure, migrating the project workspaces sites and site items, customizations applied to the site templates and sites, macros running in the Project desktop environment, integration custom code developed with PDS, any SQL scripts that rely on a specific database schema version and any custom reporting solution developed to extend the standard reporting features based on the relational tables or OLAP cubes.

## Slide 10: Upgrade and Migration
From Project 2007

## Slide 11: Agenda
Project Server 2007 to 2010
Project Professional 2007 to 2010
Notes: PWA = Project Web Access

## Slide 12: Project Server 2007 to 2010

## Slide 13: Upgrade – Out of the Box Experience
Streamlined upgrade experience
  Beta 2 or RC to RTM upgrade NOT supported
Two ways to get environment ‘upgraded’
  In-place upgrade
    Could be constrained by the 64 bit requirements or by the dependency on SharePoint Server
  4 or 5 Database Attach
    4 DB = Project Server data only
    5 DB = SharePoint data (Project Workspaces) and Project Server data
    Upgrade of the databases happen automatically during PWA Provisioning. Possible warnings or errors in the ULS folder.
Backwards Compatibility Mode is automatically enabled after upgrade
  Enables 2007 clients (mixed with 2010 clients) to connect to 2010 server

## Slide 14
In-Place Upgrade
Database Attach
Backwards Compatibility Mode

## Slide 15: In-Place Upgrade – key steps
Existing Office Project Server 2007
Install SharePoint Server 2010
Install Project Server 2010
Run the “Configuration Wizard” (PSConfig)

## Slide 16: Database Attach
Project Server 2007
Project Server 2010

## Slide 17: DB-Attach versus In-Place
Project Server 2007 – 2010
  In-Place Upgrade
    Upgrades existing databases and servers
    Simplest approach but incurs farm downtime
    Suitable for small or single server deployments
  Database Attach and Upgrade
    Project Server 2007 farm remains available
    Only moves content, no configuration settings
    Suitable for large deployments and new H/W
Notes: Additional Information about DB-Attach Upgrade:
Pros:
The Project Server 2007 server farm remains on-line during upgrade ( minimal downtime )
You can upgrade multiple content databases at the same time, which results in faster upgrade times overall than an in-place upgrade. You can use a database migration to combine multiple farms into one farm.
Cons:
Additional hardware required to setup up new Project Server 2010 server farm for upgrade
The server and farm settings are not upgraded. You must manually transfer settings that you want to preserve from the old Project Server 2007 farm to the new Project Server 2010 farm. Any customizations must also be transferred and upgraded manually. Any missing customizations may cause unintended losses of functionality or user experience issues. Copying databases over a network takes time and bandwidth. You must plan for that. You also need direct access to the database servers.
____________________________________________
Additional Information about In-Place Upgrade:
Pros:
Customization are available in the environment after upgrade but note that there may be manual steps to upgrade or rework them.
Farm wide settings are preserved and upgraded.
It is possible that you will be able to utilize the same hardware that was running Project Server 2007
Cons:
Project Server 2010 is a 64-bit application and can only run on a Windows Server 2008 Service Pack 2 (SP2) 64-bit operating system. You must have hardware that supports the use of a 64-bit operating system. If you are planning an in-place upgrade, your Project Server 2007 installation must be running on a Windows Server 2008 SP2 64-bit operating system.
If your Project Server 2007 installation is currently on a 32-bit operating system, you cannot do an In-Place upgrade on the existing computer. You must install Project Server 2010 on a different computer that supports 64-bit applications, and then migrate your data to it by using the DB-attach upgrade process.
Note that an in-place upgrade makes your Project Server 2007 installation permanently inoperative.
Servers and farms are offline while the upgrade is in progress.

## Slide 18
Project MPP file
Project 2010
Project 2007
Project 2003
Backwards Compatibility Mode
Project Server 2010
in “Compatibility Mode”
Project
Professional 2010
Project
Professional 2007
Accelerate deployment of Project 2010
Seamless co-existence and data exchange among various Project desktop versions
Both Project 2010 desktop and Project Server 2010 scenario

## Slide 19: Backwards Compatibility Mode
Project Server 2010 in BCM
Project
Professional 2007
Project
Professional 2007
Project
Professional 2007

## Slide 20: Backwards Compatibility Mode
Project Server 2010 in BCM
Project
Professional 2010
Project
Professional 2007
Project
Professional 2007

## Slide 21: Backwards Compatibility Mode
Project Server 2010 in BCM
Project
Professional 2010
Project
Professional 2010
Project
Professional 2007

## Slide 22: Backwards Compatibility Mode
Project Server 2010 in BCM
Project
Professional 2010
Project
Professional 2010
Project
Professional 2010

## Slide 23: Backwards Compatibility Mode
Project Server 2010 in Native Mode
(BCM to Native = One way setting only)
Project
Professional 2010
Project
Professional 2010
Project
Professional 2010
Project Professional 2007
can no longer connect to server

## Slide 24: Backwards Compatibility Mode Turning on
BCM enabled after upgrade to Project Server 2010 from 2007 (SP2+) by default
Cannot be enabled manually in fresh 2010 installation
  If it’s desired to turn on BCM in a fresh Project 2010 installation to enable Project Professional 2007 clients – the only solution is to attach set of “empty” 2007 DBs that will result in a new instance in BCM
Notes: BCM = Backward Compatibility Mode
SP = Service Pack
Note that only Project Professional 2007 service pack 2 and higher clients can connect to Project Server 2010 running in Project 2007 Compatibility Mode

## Slide 25: Backwards Compatibility Mode Implication to the feature set
Manually scheduled tasks are not available on the server or client
Tasks cannot be set to Inactive
Font strikethrough not available
All required custom fields enforced on Project Professional 2007, regardless of “department”
All other server features fully functional
  New features of Project 2010 Professional including views and formatting – like Timeline, Team Planner, 32-bit colors could be used in Project 2010 but are not available to Project Professional 2007 users

## Slide 26: Backwards Compatibility Mode Turning off
BCM to “Native” is one way only setting
Database backup highly recommended
BCM to native only should happen when
  all client are migrated to Project Professional 2010
  all custom application are properly tested in the development/test/staging environments
Project Web Access -> Server Settings -> Additional Settings

## Slide 27: Project Server and Professional Version Compatibility matrix
 | Project Server 2003 | Project Server 2007 | Project Server 2010
Project Professional 2003 | Full connectivity | - | -
Project Professional 2007 | - | Full connectivity | Connectivity to Server in BCM* (Project Professional 2007 SP2 required)
Project Professional 2010 | - | - | Full connectivity

## Slide 28: DEMO
Server Backwards Compatibility Mode

## Slide 29: Project Professional 2010
Client upgrade/migration considerations

## Slide 30: Project Professional 2010 Profile Upgrader
Migrates user profile setting on first boot of Project Professional 2010
Migrates Profile registry settings and the 2007 “ActiveCache” folder to a new directory
No data changed during this process

## Slide 31: Project Standard and Professional Backwards Compatibility Mode
BCM – also client only feature
Why to mention this?
  Set expectations to see [Compatibility Mode] in the title bar of the client even without Project Server 2010 connection
BCM client mode is triggered on the client when Project 2007 MPP or 2003 MPP file is opened or saved
When Project 2010 file is saved to 2007/2003 the “Compatibility Checker” warns before making modification to your file

## Slide 32: Project Standard and Professional New version of binary File Format
The Project 2010 MPP file format (MSProject.MPP.14) is changed to reflect all new enhancements, especially manual scheduling The file format extension is still “mpp”
For Project 2003/2007 users open/save via Project 2010 Trial download
 | 2003 MPP | 2007 MPP | 2010 MPP
Project 2003 | Read/Write | Read only, SP3 required | via Project 2010 Trial Download
Project 2007 | Read/Write | Read/Write | via Project 2010 Trial Download
Project 2010 | Read/Write (Project 2010 in BCM) | Read/Write (Project 2010 in BCM) | Read/Write

## Slide 33: DEMO
Client Backwards Compatibility Mode

## Slide 34: Project Standard and Professional Activation
Office 2010 client application are using new way of activating for volume license
Key Management Service (KMS)
  Activation service hosted by customer
  Activates Windows and Office
  No need to enter Product Key
  Activation happens on the background
Multiple Activation Key (MAK)
  Activation service is hosted by Microsoft
  Need to enter Product Key for activation
http://blogs.technet.com/office2010/archive/2009/08/24/volume-activation.aspx

## Slide 35: Summary
Out of the box experience
  Database attach
  In-place upgrade
Backwards compatibility mode
New client activation considerations
Check the Migration Center on Project 2010 TechCenter for more details http://technet.microsoft.com/projectserver

## Slide 36: Upgrade and Migration
From Project 2003

## Slide 37: Situation
Different Architecture
  Project Server x86  x64
  SQL x86  x64
  IE6  IE7/8
  PDS becomes PSI
New Features
  1 DB becomes 4 DBs
  Active Cache on client
  Queued Server Actions
  SharePoint Server integration

## Slide 38: Situation
Two release upgrade
Requires extensive pre-planning and training
Time to ramp up on SharePoint

## Slide 39: Migration Methods
Server Migration
  Database Attachment
    Project Server 2003 to Project Server 2010 via VME
  Available for testing in Technical Preview
  Beta 2 to RTM upgrade NOT supported (changed as of November 2009)
Client Migration
  Backward Compatibility Mode
  Converting to Native Mode

## Slide 40: Customer Upgrade Evaluation
Uses Real World Data
Using 2003/2007 databases
Successful upgrades from 2003 and 2007
Uncovered some issues
Unsuccessful upgrades
  Due to known issues
  Driving enhancements to Pre-Migration checks

## Slide 41: Data Migration Environment
Virtual Migration Environment
  Hyper-V based environment
    Requires 3 G of RAM
    4X size of Project 2003 Database of Disk
  Pre-configured Project Server 2007 and Windows SharePoint Services 3.0
  Provides well known path to 2010
  Pass through environment

## Slide 42: Virtual Migration Environment
DB Attach Upgrade to 2010
Backup of 2007 Databases
2003 to 2007 Migration via the VME running in Hyper-V
Project 2003 and WSS 2.0

## Slide 43: Process Detail
Post Check
SQL Scripts
DB Backup
2003 to 2007 Migration
P12Migrate.exe
Pre-Check
DB Restore
SQL Scripts
Address issues if found

## Slide 44: Items Migrated with Caveats
2003 Data | 2010 Data
Non-project time | Migrated as projects Advise migration to Administrative Time Categories
Security | Security settings are migrated all at once, but the project-to-category mappings are migrated gradually.
Custom Field Value lists | Look up tables
Project Server 2003 Non-Enterprise users with assignments | Users are converted to Enterprise users
Alert preferences | Personal Settings for Notifications
Enterprise resource pool Active Directory group mappings | AD settings are not migrated
Enterprise resources | Enterprise Resources
Project Server users | Enterprise Resources

## Slide 45: Items That Won’t Migrate
Portfolio Analysis views
Portfolio Models
Outstanding status updates
Timesheet history
Status reports
To-do lists
View filters
Project versions
Status update rules
Extra tables or fields added to the database
Project Web Access links and Saved Links

## Slide 46: Customizations & Migration
Customization | From Project 2003 | From Project 2007
Code using Server APIs | Re-implement | Migrate without change*
Site Template Customization (PWA or PWS) | Re-implement | In–place upgrade only Re-implement for DB Attach for 4 DB attach
SSRS/3rd Party Reporting | Re-implement | Migrate without change
Custom Fields | Migrate with potential changes* | Migrate without change*
 |  | *With verification

## Slide 47: Summary
Migration from 2003 goes via 2007
  Could use the Virtual Migration Environment
  2007 does not have to be in production
Customizations (add-on and reporting needs to be re-done)
Check the Migration Center on Project 2010 TechCenter for more details http://technet.microsoft.com/projectserver

## Slide 48: Upgrade and Migration
From Project Portfolio Server

## Slide 49: Migrating to Project Server 2010 from Project Portfolio Server
Project Portfolio Server (PPS) 2006 to 2007
Project Portfolio Server 2007 – three approaches:
  Migrate to Project Server 2010 feature set (Configure, Migrate, Archive)
    Map, customize and develop desired functionality on Project Server 2010
    Use the gateway to transfer data
  Finish existing projects in PPS 2007 and start new in Project Server 2010 (Configure, Complete, Archive)
  Use side-by-side with Project Server 2010

## Slide 50: Project Server 2010 Benefits
Portfolio management for the “masses”
Consistent SharePoint UI
Common Data Store
Eliminates the need for the Project Server Gateway
Removes Duplicate Functionality
Centralize & Simplify Administration
Rich Extensibility (Read/ Write API)
Enhanced Workflow
High Level Resource Planner

## Slide 51: Deprecations
Financial Management
  Customization: Simple estimation, tracking and forecasting of costs using Custom Fields
  Partner Solution: UMT Cost Module
Benefits Estimation
  Customization: Simple multi-year benefits captured using Custom Fields
Application Portfolio Management
  Customization: Simple APM using EPTs and Custom Views
  Partner Solutions: UMT APM Add-on Module

## Slide 52: Deprecations
User Defined/Graphical Workflow
  Customization: Workflow Visualization WebPart Solution Starter
Programs (Initiation and Selection Only)
  Customization: Use PDP Infrastructure
Surveys (Risk, Arch Fit)
  Customization: InfoPath Survery WebPart Solution Starter

## Slide 53: Deprecations
Snapshot Reporting
  Customization: Application to pull data from reporting db and push to a “trending” db daily
Audit History
  Customization: Extend Workflow to track changes and report on it.
Change Requests
  Customization: SharePoint/InfoPath and WWF (Windows Workflow Foundation)

## Slide 54: Configurations
Configure, Complete, Archive
  Initiate all new requests in Project Server 2010
  Complete legacy projects in PPS 2007
Configure, Migrate, Archive
  Migrate projects and summary data from PPS 2007 to PS 2010 via the Gateway. Use scripts to:
    Set Correct EPT
    Set Workflow Stages
    Set Committed
Project Server 2010 and PPS 2007 Side By Side
  Utilize Project Server Gateway

## Slide 55: Migration Mapping

## Slide 56: Summary
Three options for migration or using Portfolio Server 2007
More tools and documentation will be coming in until RTM
Check the Migration Center on Project 2010 TechCenter for more details http://technet.microsoft.com/projectserver

## Slide 57: Questions?

## Slide 58
© 2009 Microsoft Corporation. All rights reserved. Microsoft, Windows, Windows Vista and other product names are or may be registered trademarks and/or trademarks in the U.S. and/or other countries.
The information herein is for informational purposes only and represents the current view of Microsoft Corporation as of the date of this presentation. Because Microsoft must respond to changing market conditions, it should not be interpreted to be a commitment on the part of Microsoft, and Microsoft cannot guarantee the accuracy of any information provided after the date of this presentation. MICROSOFT MAKES NO WARRANTIES, EXPRESS, IMPLIED OR STATUTORY, AS TO THE INFORMATION IN THIS PRESENTATION.

## Slide 59: Project Server 2007-> 2010
Notes: Migrating from Project Server 2007
Migrating from Microsoft Office Project Server 2007 SP2 to Project Server 2010 can be an in-place upgrade or an upgrade of the databases in a new environment.
The migration is a comprehensive effort which is not limited to the Project Server data but also covers defining a new infrastructure, if required, migrating the project workspaces sites and site items, customizations applied to the site templates and sites, macros running in the Project desktop environment, integration custom code developed with PSI, any SQL scripts that rely on a specific database schema version and any custom reporting solution developed to extend the standard reporting features based on the relational databases or OLAP cubes.

## Slide 60: Project Server versions required for upgrade
Project Server 2007 Service Pack 2 or later
Project Server 2003 SP2a or later
  Direct Upgrade from 2003 -> 2010 not supported
  2003 -> 2010 requires intermediate migration to 2007
  More information in upcoming Migration Module
Notes: SP = Service Pack

## Slide 61: Project Server 2003 -> 2010

## Slide 62: Project Server 2003 -> 2010
Notes: Migrating from Project Server 2003
Migrating from Microsoft Office Project Server 2003 is a two phase process which includes the migration from Project Server 2003 SP2a to Project Server 2007 SP2 and then the upgrade from Project Server 2007 SP2 to Project Server 2010.
The migration is a comprehensive effort which is not limited to the Project Server data but also covers defining a new infrastructure, migrating the project workspaces sites and site items, customizations applied to the site templates and sites, macros running in the Project desktop environment, integration custom code developed with PDS, any SQL scripts that rely on a specific database schema version and any custom reporting solution developed to extend the standard reporting features based on the relational tables or OLAP cubes.

## Slide 63: Common Stages of Migration
1. Pre-Migration
2.Migration
3. Post-Migration
4. Data Validation
5. Decision
Notes: The migration requires ample planning, experienced resources, time and some.. Money.
The migration process can be approached in a structured way broken down in stages. We will look in detail at these five stages later but in a nutshell…
Pre-Migration Process
Includes the setup of the environment, selection and backup of the source environment, data-cleansing tasks for the source data and data validation snapshot of the source environment
Migration
Includes the steps required to migrate the data and/or code from the source to the target environment
Post-Migration Process
Includes post-migration tasks such as testing the data and code migrated as well as a data validation snapshot on the target environment
Data Validation
This step compares the data before and after migration and surfaces the differences if any exist.
Decision
This step relies on the data validation and migration outputs, to justify the decision to move forward with the migrated environment if the output is satisfactory or to rerun the migration phase from the beginning if it is not.

## Slide 64: Considerations for Migrating from Project Server 2003
Underlying Architecture is radically different between Project Server 2003 and 2010
Two step upgrade – you cannot upgrade directly to 2010 from 2003
Requires extensive pre-planning
1. Pre-Migration
2.Migration
3. Post-Migration
4. Data Validation
5. Decision
Notes: Underlying Architecture is radically different between Project Server 2003 and 2010
  32 Bit to 64 Bit Project Server
  32 Bit SQL to 64 Bit SQL Server
  PDS becomes PSI
  1 EPM DB becomes 4 EPM DBs
  Active Cache
  Project Server Queue
  SharePoint Server integration
  Project Server/Forms Authentication different
Two step upgrade – you cannot upgrade directly to 2010 from 2003
Requires extensive pre-planning

## Slide 65: Source Environment
Migration requires that EPM environment be fully patched to:
  Project Server 2003 Service Pack 2a ( or above )
  Windows SharePoint Services 2.0 Service Pack 2
Review “Migration Guide for Office Project Server 2007” available on TechNet at http://technet.microsoft.com/en-us/library/cc303388.aspx
1. Pre-Migration
2.Migration
3. Post-Migration
4. Data Validation
5. Decision
Notes: Review the 'Migration Guide for Office Project Server 2007' document available at http://technet.microsoft.com/en-us/library/cc303388.aspx
Migrating from Project Server 2003 SP2a is a two step process that includes, the migration of Office Project Server 2003 SP2a data to Office Project Server 2007 SP2 and then the upgrade of the Office Project Server 2007 which can be done in-place by running a utility (available only in Office Project Server 2010 Beta 2) or on a new environment by attaching the Office Project Server 2007 and WSS 3.0 databases to a new Office Project Server 2010 farm.
Migrating data to Office Project Server 2007 is done by a "migration tool" (which can be installed from the Microsoft Office Project Professional 2007 installation disk). This is a command-line tool.
The migration tool reads data from the Project Server 2003 SP2a database, cleanses and reformats the data and saves it to Office Project Server 2007. Some data, including projects and enterprise resources, is saved to the computer running Office Project Server 2007 through the Project Server Interface (PSI). Other data, including all Project Web Access data and upgrade metadata, is directly written to the Office Project Server 2007 database.
If Project Server 2003 SP2a is integrated with Windows SharePoint Services 2.0, you need to upgrade the Windows SharePoint Services 2.0 server to Service Pack 2 (SP2) and then upgrade it to the latest version, Windows SharePoint Services 3.0. Both the data (issues, risks, documents) and the links between Project items and Windows SharePoint Services items are upgraded at the end of the migration process.
You can only migrate data to Office Project Server 2007 from a Project Server 2003 database with the latest service pack, SP2a (or above), applied. So, if you have older versions of Project Server, you need to upgrade your database to Project Server 2003 SP2a. Similarly, you need to upgrade from previous versions to Windows SharePoint Services 2.0 SP2 before migration.
If Office Project Portfolio Server 2006 is also integrated with Office Project Server 2003, migrating to Office Project Server 2007 SP2 requires to also upgrade to Office Project Portfolio Server 2007 to be able to keep the integration working between the two products. In addition, if Office Project Portfolio Server 2006 is leveraging WSS 2.0 workspaces to store projects, programs and portfolios artifacts, these workspaces must also be migrated to Windows SharePoint Services 3.0.
Note:
Windows SharePoint Services 2.0 was an optional component for Project Server 2003 (Project Web Access did not depend on Windows SharePoint Services 2.0). But Windows SharePoint Services 3.0 is a required component for Office Project Server 2007 (Project Web Access is built on top of Windows SharePoint Services 3.0, and Project Server deployment is based on the Windows SharePoint Services farm infrastructure). That is the reason Office Project Server 2007 and Windows SharePoint Services 3.0 are represented on the same server in the diagram above.
Note:
The SQL Server files necessary to upgrade from previous versions of Project Server are located on the Office Project Server 2007 installation disk. The files necessary to upgrade from SharePoint Team Services to Windows SharePoint Services 2.0 can be downloaded from the Web.
Note:
The command-line migration tool can be thought of as a specialized version of Office Project Professional 2007 without any user interface — so Project Professional and the migration tool cannot be running on the same computer at the same time.

## Slide 66: Target Environment Setup
Set up your own Project Server 2007 farm
Use Microsoft Virtual Machine Environment
1. Pre-Migration
2.Migration
3. Post-Migration
4. Data Validation
5. Decision
Notes: Virtual Migration Environment (VME)
  Hyper-V based environment
  Pre-configured Project Server 2007 and Windows SharePoint Services 3.0
  Provides well known path to 2010
  Pass through environment
Advantage
  Don’t have to deploy Project Server 2007 just for migration purposes

## Slide 67: VME Process
DB Attach Upgrade to 2010
Backup of 2007 Databases
2003 to 2007 Migration via the VME
Project 2003 and WSS 2.0 SP2a

## Slide 68: Project 2003-2007 Pre-Migration
Review list of data not migrated or migrated with caveats
Make Project Server 2003 DB accessible
Check and Cleanse 2003 database
Check (and cleanse) WSS Workspace data
Capture data snapshots (Accelerator)
Identify code and customization to convert/port
1. Pre-Migration
2.Migration
3. Post-Migration
4. Data Validation
5. Decision
Notes: Virtual Migration Environment (VME)
  Hyper-V based environment
  Pre-configured Project Server 2007 and Windows SharePoint Services 3.0
  Provides well known path to 2010
  Pass through environment
Advantage
  Don’t have to deploy Project Server 2007 just for migration purposes

## Slide 69: Project 2003-2007 Migration
Migrate WSS 2.0 SP2 Content database (Workspaces)
Configure and Run the Project 2003 Migration Tool (<1000 projects at a time)
Migrate Code and Customization
1. Pre-Migration
2.Migration
3. Post-Migration
4. Data Validation
5. Decision
Notes: Migrate WSS 2.0 SP2 Content database (Workspaces) (STSADM)
Configure and Run the Project 2003 Migration Tool (<1000 projects at a time)
Migrate Code and Customization
Enterprise Global data
Project data
Project workspaces
Project Client Macros
Custom PSI/PDS code
Custom T-SQL scripts
When migrating to Office Project Server 2010, there are multiple types of data and code that must be considered: enterprise global data, project data, project workspaces content stored in Windows SharePoint Services, Project client macros, custom code leveraging the Project Server API (PDS in Project Server 2003), custom T-SQL scripts extracting data from the Project Server database(s).
Since the architecture of Project Server 2003 SP2a is so different compared to Project Server 2007 and Project Server 2010, most of the migration workload must be allocated to the migration from Project Server 2003 SP2a and Windows Sharepoint Services 2.0 to Project Server 2007 SP2 and Windows Sharepoint Services 3.0.
· Global data This includes the following:
· Enterprise Global Template: This includes custom fields and lookup tables
· Enterprise resources
· Project Web Access data: This includes Project Web Access views, Project Server user properties, Project Server admin settings, Project Server security settings (groups, categories, and templates) and so on
Global data can be migrated only once — and this is the first step of the migration process. It is important to note that, once successfully migrated, the global data is never migrated again. If you make any changes to global data in Project Server 2003 after the initial run of the migration tool, it needs to be updated in Office Project Server 2007 manually.
Project Server data This includes all the enterprise projects, administrative projects, and project templates stored on Project Server. Project Server data can be migrated gradually in several batches.
Windows SharePoint Services data This includes all the issues, risks, deliverables (in Project Server 2007) and documents that are stored in the project workspaces, along with the associations between the Project items and Windows SharePoint Services items. Windows SharePoint Services data may be migrated gradually in batches or as a whole.
Project Client macros The macros rely on a language (VBA) and an Object Model which have changed due to new, changed or discontinued features. Because of these changes, the macros will require testing and possibly a code review.
Custom Code using PDS Any custom code written for Office Project Server 2003 against the Project Server database uses PDS (Project Data Service) through standard calls or through PDS extensions if any were developed. Since the architecture of the product has changed so broadly in Office Project Server 2007, PSI (Project Server Interface) has replaced PDS. The custom code requires a review, development and testing to leverage the new features of PSI.
Custom T-SQL Scripts Writing custom queries or reports against the Office Project Server 2003 meant using T-SQL which is tied to the database schema. The database schema has been changed broadly with a new architecture based on four databases in Office Project Server 2007. In Office Project Server 2003, the database schema is fully documented. In Office Project Server 2007, only the Reporting database schema is documented. Although that database schema is relatively easy to use, the structure is totally different and will require major changes in all T-SQL queries written.

## Slide 70: Project 2003-2007 Post-Migration
Verify if the Migration worked
Capture Project Server 2007 data snapshot after migration
Capture WSS 3.0 data snapshot after migration
1. Pre-Migration
2.Migration
3. Post-Migration
4. Data Validation
5. Decision
Notes: Post-Migration Process
Includes post-migration tasks required as well as a data validation snapshot on the target environment

## Slide 71: Project 2003-2007 Data Validation
Compare Project data before-after
Compare WSS Workspaces data before-after
1. Pre-Migration
2.Migration
3. Post-Migration
4. Data Validation
5. Decision
Notes: Data Validation
This step compares the data before and after migration and surfaces the differences if any exist.

## Slide 72: Project 2003-2007 Decision
Review outputs of the migration
If migration successful, complete post-migration tasks
If migration unsuccessful, restore Project Server 2007 empty databases
1. Pre-Migration
2.Migration
3. Post-Migration
4. Data Validation
5. Decision
Notes: Decision
This step relies on the data validation and migration outputs, to justify the decision to move forward with the migrated environment if the output is satisfactory or to rerun the migration phase from the beginning if it is not.
Review outputs of the migration (data compare scripts, migration logs, ULS logs..)
If migration successful, complete post-migration tasks
Update migrated server settings
Sync migrated forms-authenticated users with Project Server 2007
Verify project workspace provisionning settings
Delete Migrated inactive users
fix project currency settings
Change migrated local Windows accounts
Update multi-language lookup tables
If migration unsuccessful, restore Project Server 2007 empty databases

## Slide 73: Project Server 2007 -> 2010

## Slide 74: Project Server 2007-> 2010
Notes: Migrating from Project Server 2007
Migrating from Microsoft Office Project Server 2007 SP2 to Project Server 2010 can be an in-place upgrade or an upgrade of the databases in a new environment.
The migration is a comprehensive effort which is not limited to the Project Server data but also covers defining a new infrastructure, if required, migrating the project workspaces sites and site items, customizations applied to the site templates and sites, macros running in the Project desktop environment, integration custom code developed with PSI, any SQL scripts that rely on a specific database schema version and any custom reporting solution developed to extend the standard reporting features based on the relational databases or OLAP cubes.

## Slide 75: Project 2007-2010 Pre-Migration
Set up Project Server 2010 environment (DB Attach)
Validate and Cleanse Project Server 2007 SP2 databases
Check (and cleanse) WSS Workspace data
Capture data snapshots (Accelerator)
Identify code and customization to convert/port
1. Pre-Migration
2.Migration
3. Post-Migration
4. Data Validation
5. Decision
Notes: Set up Project Server 2010 environment if DB Attach Upgrade method
Validate and Cleanse Project Server 2007 SP2 databases (P12ACTTOOL currently)
Check (and cleanse) WSS Workspace data (PreUpgrade PreScan tool coming with WSS 3.0 SP2)
Capture data snapshots (Accelerator)
Identify code and customization to convert/port

## Slide 76: Project 2007-2010 Migration
Two ways to get environment ‘upgraded’
  4 or 5 Database Attach (Technical Preview onwards)
  In-place upgrade (Beta onwards)
Backward Compatibility Mode is on after upgrade
Streamlined upgrade experience compared to 2003
1. Pre-Migration
2.Migration
3. Post-Migration
4. Data Validation
5. Decision
Notes: Two ways to get environment ‘upgraded’
  4 or 5 Database Attach (Technical Preview onwards)
    4 DB = Project Server data only
    5 DB = SharePoint data (Project Workspaces) and Project Server data
    Upgrade of the databases happen automatically during PWA Provisioning. Possible warnings or errors in the ULS folder.
  In-place upgrade (Beta onwards)
    Could be constrained by the 64 bit requirements or by the dependency on SharePoint Server
Backward Compatibility Mode is on after upgrade
  Enables Project Professional 2007 clients (mixed with Project Professional 2010 clients) to connect to Project Server 2010
Streamlined upgrade experience compared to 2003
Migrate Code and Customization
Project workspaces
Project Client Macros
Custom PSI/PDS code
Custom T-SQL scripts
When migrating to Office Project Server 2010, there are multiple types of data and code that must be considered: enterprise global data, project data, project workspaces content stored in Windows SharePoint Services, Project client macros, custom code leveraging the Project Server API (PDS in Project Server 2003), custom T-SQL scripts extracting data from the Project Server database(s).
Project Client macros The macros rely on a language (VBA) and an Object Model which have changed due to new, changed or discontinued features. Because of these changes, the macros will require testing and possibly a code review.
Custom Code using PDS Any custom code written for Office Project Server 2003 against the Project Server database uses PDS (Project Data Service) through standard calls or through PDS extensions if any were developed. Since the architecture of the product has changed so broadly in Office Project Server 2007, PSI (Project Server Interface) has replaced PDS. The custom code requires a review, development and testing to leverage the new features of PSI.
Custom T-SQL Scripts Writing custom queries or reports against the Office Project Server 2003 meant using T-SQL which is tied to the database schema. The database schema has been changed broadly with a new architecture based on four databases in Office Project Server 2007. In Office Project Server 2003, the database schema is fully documented. In Office Project Server 2007, only the Reporting database schema is documented. Although that database schema is relatively easy to use, the structure is totally different and will require major changes in all T-SQL queries written.

## Slide 77: Project 2007-2010 Migration: Database Attach
Project Server 2007
Project Server 2010
Notes:   4 or 5 Database Attach (Technical Preview onwards)
    4 DB = Project Server data only
    5 DB = SharePoint data (Project Workspaces) and Project Server data
    Upgrade of the databases happen automatically during PWA Provisioning. Possible warnings or errors in the ULS folder.

## Slide 78: Project 2007-2010 Post-Migration
Verify if the Migration worked
Capture Project Server 2010 data snapshot after migration
Capture Sharepoint Server 2010 data snapshot after migration
Relink projects and workspaces (WSSRelink)
1. Pre-Migration
2.Migration
3. Post-Migration
4. Data Validation
5. Decision
Notes: Post-Migration Process
Includes post-migration tasks required as well as a data validation snapshot on the target environment

## Slide 79: Project 2007-2010 Data Validation
Compare Project Server 2007-2010 data snapshot after migration
Compare WSS 3.0-Sharepoint 2010 data snapshot after migration
1. Pre-Migration
2.Migration
3. Post-Migration
4. Data Validation
5. Decision
Notes: Data Validation
This step compares the data before and after migration and surfaces the differences if any exist.

## Slide 80: Project 2007-2010 Decision
Review Outputs of the Migration/Upgrade
If migration successful, complete post-migration tasks
If unsuccessful, try again…
1. Pre-Migration
2.Migration
3. Post-Migration
4. Data Validation
5. Decision
Notes: Decision
This step relies on the data validation and migration outputs, to justify the decision to move forward with the migrated environment if the output is satisfactory or to rerun the migration phase from the beginning if it is not.
Review Outputs of the Migration/Upgrade
If migration successful, complete post-migration tasks
Configure Reporting
Configure Excel services
Configure Single Sign-on
Configure Cube Building Service
Configure Time Reporting Periods
Configure Exchange Server Intergration
Rebuild Report Center views

## Slide 81: OTHER Migration considerations

## Slide 82: Other Migration Considerations
Project Workspace sites
Project Workspace Site template
PWA Template and Customizations
Portfolio Analyzer/Data Analysis Views
Notes: Project Workspace sites are migrated
Project Workspace Site templates are not migrated
PWA Template and Customizations not migrated
Portfolio Analyzer/Data Analysis Views: not migrated.. Must be rebuilt in the Report Center

## Slide 83: Portfolio Server Migration considerations
Solution Architect

## Slide 84: Portfolio Server Migration Options
Dependent on Project Server version
Parallel Life
No Migration
Other Scenarios

## Slide 85: Parallel Life
Maintain PPS 2007 side-by-side with Project Server 2010
Backward compatibility of the PSI will ensure that data can be transferred between PPS 2007 and Project Server 2010 utilizing Project Server Gateway. Data includes:
  Custom Fields
  Resource data
  Schedule
Notes: PPS = Project Portfolio Server

## Slide 86: No Migration
Complete legacy portfolio projects in PPS 2007
Initiate all new requests in Project Server 2010
Archive completed projects in PPS 2007 for short-term reference
Notes: PPS = Project Portfolio Server

## Slide 87: Upgrade

## Slide 88: Upgrade Approach
Set Content DBs as Read-Only
Extract PWA site content db if necessary
Backup Databases
Restore backups to new SQL server or as new DB names to same SQL server
Attach Content Databases
Provision the PWA Instance
Post-Upgrade Validation
Notes: Beginning with SP2 we now support setting content DBs, and only content DBs, as read-only within SQL Server. Also note certain Timer Jobs need to be disabled as well. A full list of these jobs in addition to more information on read only database operation for SharePoint can be found on TechNet at http://technet.microsoft.com/en-us/library/dd793608.aspx
Setting the Content DBs to read only first before backing up the DBs ensures no content is changed as the what could be many content DBs are backed up. It also serves to provide a means of allowing users to continue to use a read only farm during the upgrade process and you have the option of falling back.
SSP DBs cannot be put in read only mode. Note this is the SSP Service DB, not the SSP Admin site Content DB.

## Slide 89: Extract PWA site
Recommended optional step if PWA site collection is not currently in its own content DB
Applicable if PWA site shares its content database with other SharePoint site collections
PWA site extracted from content DB with stsadm.exe , then reloaded into a new content db, which is then backed up
Produces standalone PWA site content DB
TechNet Article at:
  http://technet.microsoft.com/en-us/library/ee332323.aspx
Notes: Recommended best practice for PWA site to be in its own content database
  Cleaner configuration
  Improves backup and recovery experience
  Improves experience migrating data across farms and across versions
PWA = Project Web Access
To extract Project Web Access site content from a content database to a new content database:
Identify the URL of the site collection you want to back up (for example, http://server/PWA).
Use the following Stsadm command to back up the site collection:
Stsadm –o backup –url <SiteURL> -filename <FullPathToBackupFile>
For example: Stsadm –o backup –url http://server/pwa -filename c:\temp\backup.bak
Use the following Stsadm command to create a new content database in your second Web application.
Stsadm.exe –o addcontentDB –url <NewWebAppURL> -ds <SQLServerName> -dn <NewContentDBName>
Example: Stsadm.exe –o addcontentDB –url http://server:82 -ds CorpSQL1 -dn PWAContentDB
Use the following Stsadm command to restore the site collection to the second Web application.
Stsadm –o restore –url <SiteURL> -filename <FullPathToBackupFile>
Example: Stsadm –o backup –url http://server:82/NewPWA -filename c:\temp\backup.bak
Make sure the site URL you intend to use while restoring does not already exist in the new Web application (else this procedure will fail). You are not required to use the same name you used during backup.
The name you use to restore should be the name you intend to use when you upgrade the data to Project Server 2010.

## Slide 90: Backup & Restore SQL databases
Back up & Restore
  Archive database
  Draft database
  Published database
  Reporting database
  PWA site content database

## Slide 91: Bring in the PWA site data
Add the PWA site content db into the 2010 server farm
Monitor the upgrade logs for issues:
  %PROGRAMFILES%\Common Files\Microsoft Shared\Web Server Extensions\14\Logs
Notes: STSADM.EXE –o addcontentDB –url <WebAppURL> -databaseserver <SQLServerName> -databasename <WSSContentDBName>
For example: STSADM.EXE –o addcontentDB –url http://fabrikam/pwa -ds Contoso1 -dn WSS_Content

## Slide 92: Setup new 2010 PWA instance
Create new PWA instance using the EPM databases you have just restored to the 2010 server farm
Notes: PWA = Project Web Access

## Slide 93: Post-Upgrade Verification
Check the upgrade log for any signs of issues
  Located in the following default location: %PROGRAMFILES%\Common Files\Microsoft Shared\Web Server Extensions\14\Logs
Each upgrade attempt creates a new log, so view the most current logs.
Verify upgraded data
  Open PWA and check whether data has migrated properly.
Notes: PWA = Project Web Access