## Slide 1: Quiz
  What is the collective name for individuals or groups who are affected by a project
  Customers
  Project Support
  Team members
  Stakeholders
Correct Answer: D
Notes: Product vs Service
Product – one time kind of thing
Service – ongoing

## Slide 2: Quiz
  Which is not a purpose of a Benefits Review Plan
Define the period over which the cost-benefit analysis will be based
Support a review of the performance of the project’s products in operational use
Define the scope, timing and ownership of the benefit reviews required
Describe how to measure and confirm benefits after the project is closed
Correct Answer: A
Notes: Product vs Service
Product – one time kind of thing
Service – ongoing

## Slide 3: Quiz
  Which product records any project outcomes perceived as negative by stakeholders
Business Case
Project Plan
Communication Management Strategy
Project Product Description
Correct Answer: A
Notes: Product vs Service
Product – one time kind of thing
Service – ongoing

## Slide 4: Quiz
  Which activity does NOT have to take place before the initiation of a project is authorized
Appoint at least the Executive
Define the quality techniques to be applied during the project
Prepare an outline Business Case
Assemble the project Brief
Correct Answer: B
Notes: Product vs Service
Product – one time kind of thing
Service – ongoing

## Slide 5: Quiz
  Which characteristics distinguishes a project from regular business operations
Produces benefits
Introduces business change
Manage stakeholders
Incurs cost
Correct Answer: B
Notes: Product vs Service
Product – one time kind of thing
Service – ongoing

## Slide 6: Quiz
  Which is the benefit of using PRINCE 2
Provides a defined structure of accountability, delegation, authority and communication
Includes techniques for critical path analysis and earned value analysis
Enables a Project Manager to be accountable for the success of a project
Prevents any changes once the scope of a project has been agreed
Correct Answer: A
Notes: Product vs Service
Product – one time kind of thing
Service – ongoing

## Slide 7: Quiz
  Which does the Executive need to ensure is in place before the project is initiated?
All work packages are authorized
An understanding of how the project will contribute to corporate objectives
The project plan has been approved
The project initiation document is complete
Correct Answer: B
Notes: Product vs Service
Product – one time kind of thing
Service – ongoing

## Slide 8: Quiz
  Identify the missing word in the sentence. The guiding obligations and good practices which determine whether the project is genuinely being managed using PRINCE 2 form the [?] of the method
Principles
Themes
Processes
Technique
Correct Answer: A
Notes: Product vs Service
Product – one time kind of thing
Service – ongoing

## Slide 9: Quiz
  Which of the following are PRINCE2 integrated elements?
  Activities
  Principles
  Processes
  Themes
1, 2, 3
1, 2, 4
1, 3, 4
2, 3, 4
Correct Answer: D
Notes: Product vs Service
Product – one time kind of thing
Service – ongoing

## Slide 10: Quiz
  Who is the key decision-maker in the project management team?
Corporate management
Executive
Change Authority
Project Manager
Correct Answer: B
Notes: Product vs Service
Product – one time kind of thing
Service – ongoing

## Slide 11: Quiz
  Which is an objective of the Directing a Project process?
Create and authorize the project mandate
Provide management control and direction
Control the day-to-day running of the project
Project accurate progress information to the project manager
Correct Answer: B
Notes: Product vs Service
Product – one time kind of thing
Service – ongoing

## Slide 12: Quiz
  What is defined as a temporary organization that is created for the purpose of delivering one or more business products
Corporate or programme management
A project
A product breakdown structure
A user group
Correct Answer: B
Notes: Product vs Service
Product – one time kind of thing
Service – ongoing

## Slide 13: Quiz
  What theme provides the justification for the project?
Quality
Plans
Progress
Business Case
Correct Answer: D
Notes: Product vs Service
Product – one time kind of thing
Service – ongoing

## Slide 14: Quiz
  Which is a difference between management and technical stages?
Management stages require planning and technical stages do not
Technical stages can overlap and management stages cannot
Management stages deliver products and technical stages do not
Technical stages require resources and management stages do not
Correct Answer: B
Notes: Product vs Service
Product – one time kind of thing
Service – ongoing

## Slide 15: Quiz
  Which theme addresses the need to have a strategy for communicating with stakeholders?
Quality
Organization
Plans
Progress
Correct Answer: B
Notes: Product vs Service
Product – one time kind of thing
Service – ongoing

## Slide 16: Quiz
  Which is NOT a purpose of the Directing a Project process?
Enable the project board to be accountable for a project’s success by making key decisions
Enable the project board to authorize work packages
Enable the project board to delegate day-to-day management of a project to its project manager
Enable the project board to exercise overall control of a project
Correct Answer: B
Notes: Product vs Service
Product – one time kind of thing
Service – ongoing

## Slide 17: Quiz
  Which is created during the Starting up a project process?
Project Mandate
Project management team role description
Communication management strategy
Quality Register
Correct Answer: B
Notes: Product vs Service
Product – one time kind of thing
Service – ongoing

## Slide 18: Quiz
  Which is the responsibility of Project Support?
Approving or rejecting issues
Setting of stage tolerances
Assessing whether quality control procedures are used correctly
Controlling and protecting the project’s products
Correct Answer: D
Notes: Product vs Service
Product – one time kind of thing
Service – ongoing

## Slide 19: Quiz
  What process is used by the project board to respond to an exception report?
Controlling a stage
Managing a stage boundary
Managing product delivery
Directing a project
Correct Answer: D
Notes: Product vs Service
Product – one time kind of thing
Service – ongoing

## Slide 20: Quiz
  Which is the purpose of Business Case?
State and justify the business rationale for undertaking a project
Forecast who will be responsible for measurement of the expected benefits
Define the project approach
Describe what a project must deliver to gain customer acceptance
Correct Answer: A
Notes: Product vs Service
Product – one time kind of thing
Service – ongoing

## Slide 21: Quiz
  Which role is a part of the project management team?
Change Authority
Quality Assurance
Stakeholder
Corporate or programme management
Correct Answer: A
Notes: Product vs Service
Product – one time kind of thing
Service – ongoing

## Slide 22: Quiz
  Which is the purpose of Lessons Report?
Improve the project management method for future projects
Details open issues and risks that need to be managed after the project has closed
Compare the actual performance of the final stage against its plan
Provide a summary of the benefits realized during the project
Correct Answer: A
Notes: Product vs Service
Product – one time kind of thing
Service – ongoing

## Slide 23: Quiz
  Which is a purpose of project brief?
Act as a base document against which the project board can assess progress issues and ongoing viability question
Provides a sound basis for project initiation
Defines how and when a measurement of the achievement of the project’s benefits can be made
Provides a description of the means and frequency of communication
Correct Answer: B
Notes: Product vs Service
Product – one time kind of thing
Service – ongoing

## Slide 24: Quiz
  Which does NOT reflect the PRINCE 2 principle of continued business justification
There must be a justifiable reason for starting a project
The business justification drives decision making
If a project is no longer forecast to deliver a financial benefit, it should be stopped
If a project can no longer be justified, it should be stopped
Correct Answer: C
Notes: Product vs Service
Product – one time kind of thing
Service – ongoing

## Slide 25: Quiz
  Identify the missing words in the following sentence. The starting up a project process is triggered when a [?] is available
  Project Business Plan
  Project mandate
  Stage plan
  Work package
Correct Answer: B
Notes: Product vs Service
Product – one time kind of thing
Service – ongoing

## Slide 26: Quiz- Duplicate Question
  Which characteristics distinguishes a project from regular business operations?
Produces Benefits
Introduces business change
Manages stakeholders
Incurs cost
Correct Answer: B
Notes: Product vs Service
Product – one time kind of thing
Service – ongoing

## Slide 27: Quiz
  What is the PRINCE2 definition of a project?
The mechanism used to monitor and compare actual achievements against those planned
A Temporary organization that is created for the purpose of delivering business products
A sequence of activities to manage product creation
Defined and agreed roles and responsibilities within an organization structure that engages the business, user and supplier stakeholders interests
Correct Answer: B
Notes: Product vs Service
Product – one time kind of thing
Service – ongoing

## Slide 28: Quiz
  Identify the missing word in the following sentence. A project’s [?] is any of the project’s specialist products.
Benefit
Dis-benefit
Outcome
Output
Correct Answer: D
Notes: Product vs Service
Product – one time kind of thing
Service – ongoing

## Slide 29: Quiz- Duplicate Question
  Which of the following describe a purpose of the benefit review plan?
  Identifies when measurement of achievement of the project’s benefit can be made
  Used during the closing a project process to define any post benefits reviews that are required
  Includes the activities required to find out how the products perform when in operational use
  Defines the justification for undertaking the project
  1, 2, 3
  1, 2, 4
  1, 3. 4
  2, 3, 4
Correct Answer: A
Notes: Product vs Service
Product – one time kind of thing
Service – ongoing

## Slide 30: Quiz- Duplicate Question
  Which process is used by the project board to respond to a exception report?
Controlling a Stage
Managing a Stage Boundary
Managing a Product Delivery
Directing a Project
Correct Answer: D
Notes: Product vs Service
Product – one time kind of thing
Service – ongoing

## Slide 31: Quiz
  Which action should be taken within the closing a project process to ensure benefits that still need to be realized are measured?
Prevent closure of a project until all benefits are realized
Update a Benefits Review Plan with the dates of post-project benefits reviews
Create a follow on action recommendation for each benefit yet to be measured
Make the role of project manager responsible for the measurement of benefits once the project is closed.
Correct Answer: B
Notes: Product vs Service
Product – one time kind of thing
Service – ongoing

## Slide 32: Quiz
  Which statement is true for project stakeholders?
All stakeholders must be identified at the start of the project
Stakeholders are NOT members of the project board
All stakeholders are external to the corporate organization
All three primary categories of stakeholders have their interests represented by the project board
Correct Answer: D
Notes: Product vs Service
Product – one time kind of thing
Service – ongoing

## Slide 33: Quiz
  Which is a purpose of project brief ?
Enable the assemble of the project mandate
Describe the reporting requirements of the various layers of management involved with the project
Describe how changes to the product will be controlled
Provide the solid basis for the initiation of the project
Correct Answer: D
Notes: Product vs Service
Product – one time kind of thing
Service – ongoing

## Slide 34: Quiz
  Which product is used by the project manager to authorise work?
Team Plan
Stage Plan
Work Package
Product description
Correct Answer: C
Notes: Product vs Service
Product – one time kind of thing
Service – ongoing

## Slide 35: Quiz
  Which of the following are PRINCE2 Principles?
Continued Business justification
Define roles and responsibilities
Customer/Supplier environment
Learn from experience
1, 2, 3
1, 2, 4
1, 3, 4
2, 3, 4
Correct Answer: B
Notes: Product vs Service
Product – one time kind of thing
Service – ongoing

## Slide 36: Quiz
  Which aspect of project performance must be managed to avoid misunderstandings on what the project is to deliver?
Timescale
Scope
Risk
Costs
Correct Answer: B
Notes: Product vs Service
Product – one time kind of thing
Service – ongoing

## Slide 37: Quiz
  What product is used to maintain a record of those who have an interest in the project and their information requirements?
Project Plan
Communication Management Strategy
Project Brief
Project Product Description
Correct Answer: B
Notes: Product vs Service
Product – one time kind of thing
Service – ongoing

## Slide 38: Quiz
  Which is NOT a purpose of the Directing a Project Process
Enable the project board to be accountable for a project’s success by making key decisions
Enable the project board to authorize work packages
Enable the project board to delegate day-to-day management of a project to its project manager
Enable the project board to exercise overall control of a project
Correct Answer: B
Notes: Product vs Service
Product – one time kind of thing
Service – ongoing

## Slide 39: Quiz
  Which theme defines the accountability for realization of the project’s benefits?
Plans
Progress
Organization
Quality
Correct Answer: C
Notes: Product vs Service
Product – one time kind of thing
Service – ongoing

## Slide 40: Quiz
  Which role is the part of project board?
Corporate or programme management
Risk owner
Project Manager
Senior Supplier
Correct Answer: D
Notes: Product vs Service
Product – one time kind of thing
Service – ongoing

## Slide 41: Quiz
  During the initiating a project process, which product is updated to incorporate the estimated time and cost from the project plan?
Project Product description
Business Case
Project Brief
Project Mandate
Correct Answer: B
Notes: Product vs Service
Product – one time kind of thing
Service – ongoing

## Slide 42: Quiz- Duplicate Question
  Which is a benefit of using PRINCE2 ?
Provides a defined structure of accountability, delegation, authority and communication
Includes techniques for critical path analysis and earned value analysis
Enables a project manager to be accountable for the success of a project
Prevents any changes once the scope of a project has been agreed
Correct Answer: A
Notes: Product vs Service
Product – one time kind of thing
Service – ongoing

## Slide 43: Quiz
  What theme establishes the mechanism to judge whether the project is worthwhile investing in?
Plans
Business Case
Risk
Quality
Correct Answer: B
Notes: Product vs Service
Product – one time kind of thing
Service – ongoing

## Slide 44: Quiz
  If a project’s benefit tolerance is forecast to be exceeded, to whom should this be escalated to for a decision?
Senior User
Executive
Corporate / programme management
Senior Supplier
Correct Answer: C
Notes: Product vs Service
Product – one time kind of thing
Service – ongoing

## Slide 45: Quiz
  Which does the executive need to ensure is in place before the project is initiated?
All work packages are authorized
An understanding of how the project will contribute to corporate objectives
The project plan has been approved
The project initiation document is complete
Correct Answer: B
Notes: Product vs Service
Product – one time kind of thing
Service – ongoing

## Slide 46: Quiz
  Which is a purpose of the starting up a project process?
Provide information so a decision can be made as to whether a project is viable and worthwhile to initiate
Define the means of communication between the project and corporate or programme management
Define the project controls
Record any identified risks in the risk register
Correct Answer: A
Notes: Product vs Service
Product – one time kind of thing
Service – ongoing

## Slide 47: Quiz
  Which is the difference between management and technical stages?
Management stages require planning and technical stages do not
Technical stages can overlap and management stages cannot
Management stages deliver products technical stages do not
Technical stages require resources and management stages do not
Correct Answer: B
Notes: Product vs Service
Product – one time kind of thing
Service – ongoing

## Slide 48: Quiz- Duplicate Question
  Which is an objective of the directing a project process?
Review and approve a project mandate
Ensure corporate or programme management has an interface to the project
Define how risk and issues and changes will be managed
Obtain approval for completed products
Correct Answer: B
Notes: Product vs Service
Product – one time kind of thing
Service – ongoing

## Slide 49: Thanks!