## Slide 1: Quiz
  Which aspect of project performance must be managed to ensure the project’s products are fit for purpose
  Benefits
  Quality
  Risk
  Scope
Correct Answer: B
Notes: Product vs Service
Product – one time kind of thing
Service – ongoing

## Slide 2: Quiz
  Identify the missing words in the following sentence.
  A purpose of managing a stage boundary process is to produce [?] if the Project Board request the current stage is
  replanned following a tolerance deviation
  An Exception Report
  As Exception Plan
  A Stage Plan for the next stage
  An updated stage plan
Correct Answer: B
Notes: Product vs Service
Product – one time kind of thing
Service – ongoing

## Slide 3: Quiz
  Which is the purpose of Quality Planning
Define the structure of project management team
Detail the acceptance criteria, in order for the project board to agree the level of quality expected of the project’s product
Document approval records for those project products that have met their quality criteria
Produce the project plan with resource and schedule information
Correct Answer: B
Notes: Product vs Service
Product – one time kind of thing
Service – ongoing

## Slide 4: Quiz
  Identify the missing words in the following sentence.
  The team manager should check the [?] for any interfaces that must be maintained while developing products
Project Product Description
Project Plan
Checkpoint report
Work Package
Correct Answer: D
Notes: Product vs Service
Product – one time kind of thing
Service – ongoing

## Slide 5: Quiz
  Which is an objective of the controlling a stage process?
Prepare a Stage Plan for the next stage
Obtain approvals for completed products
Prevent “scope creep” by monitoring products for uncontrolled change
Make a provision to address all open issues and risks, with follow-on action recommendations.
Correct Answer: C
Notes: Product vs Service
Product – one time kind of thing
Service – ongoing

## Slide 6: Quiz
  Which is the task of product based planning
Identify activities and dependencies
Write the project product description
Prepare the work – packages
Produce the product status account
Correct Answer: B
A- Planning Approach
C- Controlling a Stage / Plan
D- Controlling a Stage / Progress
Notes: Product vs Service
Product – one time kind of thing
Service – ongoing

## Slide 7: Quiz
  Which process provides progress information of the team’s work to the Project Manager.
Controlling a Stage
Directing a project
Managing a stage boundary
Managing product delivery
Correct Answer: D
Notes: Product vs Service
Product – one time kind of thing
Service – ongoing

## Slide 8: Quiz
  What is used to identify any organization or interested party who needs to be informed of project closure
Configuration Management Strategy
Project management team structure
Communication Management Strategy
Project Brief
Correct Answer: C
Notes: Product vs Service
Product – one time kind of thing
Service – ongoing

## Slide 9: Quiz
  Which is the purpose of Quality Theme
Establish the mechanism to judge whether a project is desirable and achievable
Look for ways to improve the effectiveness of the management of the project
Control uncertainty to improve the ability of the project to succeed
Establish a mechanisms to control any unacceptable deviation
Correct Answer: B
Notes: Product vs Service
Product – one time kind of thing
Service – ongoing

## Slide 10: Quiz
  Which is the purpose of controlling a stage process
Assign work to be done and take corrective action to ensure that the stage remains within tolerance
Provide a fixed reference point at which acceptance for the product is confirmed
Enable the project board to be provided with sufficient information to authorize the next stage
Enable the organization to understand the work that needs to be done to deliver the projects products
Correct Answer: A
Notes: Product vs Service
Product – one time kind of thing
Service – ongoing

## Slide 11: Quiz
  Which is an objective of the Managing a Stage Boundary process
Ensure that work to be allocated to teams is authorized and agreed
When in exception, prepare an Exception plan as directed by Project Board
Define how and when all the project’s products will be delivered and at what cost
Control the delivery of the project’s products
Correct Answer: B
Notes: Product vs Service
Product – one time kind of thing
Service – ongoing

## Slide 12: Quiz
  Which is a purpose of the closing a project process?
Provide a fixed point at which acceptance for the project product is confirmed
Receive the completed work packages for the work performed in the final stage
Identify who will perform the activities to close a project
Recognize that the objectives set out in the original project brief have been achieved
Correct Answer: A
Notes: Product vs Service
Product – one time kind of thing
Service – ongoing

## Slide 13: Quiz
  Which is an objective of the Closing a Project Process?
Review and approve the plan for project closure
Review the performance of the project against its baseline
Perform any post-project reviews
Create a benefits review plan
Correct Answer: B
Notes: Product vs Service
Product – one time kind of thing
Service – ongoing

## Slide 14: Quiz
  Identify the missing word(s) in the following sentence.
  Following initiation, the controlling a stage process is used to manage and control each [?] of a project
Technical stage
Benefit
Management stage
Team Plan
Correct Answer: C
Notes: Product vs Service
Product – one time kind of thing
Service – ongoing

## Slide 15: Quiz
  If, during the managing a stage boundary process, external factors are identified that may affect the business justification for a project, which product should be updated?
Business Case
Project Brief
End project report
Highlight report
Correct Answer: A
Notes: Product vs Service
Product – one time kind of thing
Service – ongoing

## Slide 16: Quiz
  Which is a true statement about acceptance criteria?
Acceptance criteria are used to produce the customer’s quality expectations
Acceptance criteria are less specific and precise than customer’s quality expectations
Once agreed, acceptance criteria CANNOT be changed
Acceptance criteria should be agreed between the customer and the supplier
Correct Answer: D
Notes: Product vs Service
Product – one time kind of thing
Service – ongoing

## Slide 17: Quiz
  When considering how long the project stages should be, which might be a reason for one stage to be longer than others?
A substantial amount of the project budget is spent
More human resources are required than in other stages
The risk is lower
No changes to the project management team are envisaged
Correct Answer: C
Notes: Product vs Service
Product – one time kind of thing
Service – ongoing

## Slide 18: Quiz
  Which is a purpose of the Managing Product Delivery Process?
Enable the Senior Supplier to be provided with sufficient information by the project manager so that they can review the success of the current work package
Provide a controlled link between the project manager and the Team manager(s)
Enable the project board to request updates to the current team plan
Establish solid foundation for the project
Correct Answer: B
Notes: Product vs Service
Product – one time kind of thing
Service – ongoing

## Slide 19: Quiz
  Which is NOT a recommended quality review team role?
Administrator
Chair
Producer
Reviewer
Correct Answer: C
Notes: Product vs Service
Product – one time kind of thing
Service – ongoing

## Slide 20: Quiz
  What do acceptance criteria identify?
The approach that will be used to prove whether the project’s products have been completed
A measureable improvement resulting from a project outcome
The measurable definitions of the attributes for a set of products to be acceptable to key stakeholders
The project controls set up during the process initiating a project
Correct Answer: C
Notes: Product vs Service
Product – one time kind of thing
Service – ongoing

## Slide 21: Quiz
  Identify the missing words in the following sentence.
  The managing a stage boundary process should be executed [?] a management stage.
When a stage plan has been prepared for
At the beginning of
When all the technical stages have been completed within
At , or close to the end of
Correct Answer: D
Notes: Product vs Service
Product – one time kind of thing
Service – ongoing

## Slide 22: Quiz
  During the managing a stage boundary, what is reviewed and updated to provide the information needed by the project board for accessing the continuing viability of the project?
Benefits review plan
Product status account
Business Case
Project Plan
Correct Answer: C
Notes: Product vs Service
Product – one time kind of thing
Service – ongoing

## Slide 23: Quiz
  Which two roles are linked by the Managing Product delivery process?
Corporate or Programme management and Project Board
Project Board and Project Manager
Project Manager and Team Manager
Team manager and external supplier
Correct Answer: C
Notes: Product vs Service
Product – one time kind of thing
Service – ongoing

## Slide 24: Quiz
  Which is the purpose of the controlling a stage process?
Assign work to be done and take corrective action to ensure that the stage remains within tolerance
Provide a fixed reference point at which acceptance for the project product is confirmed
Enable the project board to be provided with sufficient information to authorize the next stage
Enable the organization to understand the work that needs to be done to deliver the project’s products
Correct Answer: A
Notes: Product vs Service
Product – one time kind of thing
Service – ongoing

## Slide 25: Quiz
  What is the purpose of the managing a stage boundary process?
Provide the project board with sufficient information for approving the next stage
Approve the next stage plan
Review and close any risk and issue identified during the previous stage
Control link between the project manager and the team manager
Correct Answer: A
Notes: Product vs Service
Product – one time kind of thing
Service – ongoing

## Slide 26: Quiz
  Which process covers the work done by external suppliers who may NOT be using PRINCE2?
Closing a project
Managing the stage boundary
Managing a product delivery
Directing a project
Correct Answer: C
Notes: Product vs Service
Product – one time kind of thing
Service – ongoing

## Slide 27: Quiz
  Which is a purpose of quality planning?
Define the structure of the project management team
Detail the acceptance criteria, in order for the project board to agree the level of quality expected of the project’s products
Document approval records for those project products that have met their quality criteria
Produce the project plan with resource and schedule information
Correct Answer: B
Notes: Product vs Service
Product – one time kind of thing
Service – ongoing

## Slide 28: Quiz
  Why is it crucial that the project product description clearly defines acceptable methods?
Enables project assurance to authorize quality activities
Defines how all project products will be reviewed and approved
Defines how it will be proven that the completed project product meets the customer’s expectations
Provides confirmation that all project products have met their quality criteria
Correct Answer: C
Notes: Product vs Service
Product – one time kind of thing
Service – ongoing

## Slide 29: Quiz
  If work package tolerance is forecast to be exceeded, to whom should the team manager report?
Corporate Management
Project Board
Project Assurance
Project Manager
Correct Answer: D
Notes: Product vs Service
Product – one time kind of thing
Service – ongoing

## Slide 30: Quiz
  What product would enable the project manager to review how a work package is performing against its cost tolerance?
Configuration item record
Quality Register
Highlight report
Checkpoint report
Correct Answer: D
Notes: Product vs Service
Product – one time kind of thing
Service – ongoing

## Slide 31: Quiz
  Which of the following is NOT identified in a product description?
The quality specification to which a product must be produced
The purpose of the product must fulfill
The skills required to undertake quality control of a product
The time and cost tolerances for a creation of a product
Correct Answer: D
Notes: Product vs Service
Product – one time kind of thing
Service – ongoing

## Slide 32: Quiz
  Identify the missing words in the following sentence?
  At the end of a stage, the [?] should be used to check whether there is a requirement to send the copies of the end stage report to external interested parties
Stage Plan
Communication Management Strategy
Follow-on action recommendations
Quality Management strategy
Correct Answer: B
Notes: Product vs Service
Product – one time kind of thing
Service – ongoing

## Slide 33: Quiz
  Who carries out audits that are independent of the project?
Quality Assurance
Project Assurance
Project Support
Project Manager
Correct Answer: A
Notes: Product vs Service
Product – one time kind of thing
Service – ongoing

## Slide 34: Quiz
  Which is a task of product – based planning
Design the plan
Create the product flow diagram
Analyze the risk
Prepare the schedule
Correct Answer: B
Notes: Product vs Service
Product – one time kind of thing
Service – ongoing

## Slide 35: Quiz
  What process ensures focus on the delivery of a stage’s products and avoids uncontrolled change?.
Directing a project
Managing a stage boundary
Controlling a stage
Starting up a project
Correct Answer: C
Notes: Product vs Service
Product – one time kind of thing
Service – ongoing

## Slide 36: Quiz
  What takes place during the closing a project process?
The post-project benefits reviews are performed
Ownership of the project’s products is transferred to the customer
An end stage report is prepared for the final stage
The project closure notification is reviewed and approved
Correct Answer: B
Notes: Product vs Service
Product – one time kind of thing
Service – ongoing

## Slide 37: Quiz
  Which is an objective of the quality review technique?
  `
To provide confirmation that a product is complete and ready for approval
To identify solutions to defects found during the quality review meeting
To agree the quality criteria for the product under review
To enable changes to be agreed and added to the baselined product
Correct Answer: A
Notes: Product vs Service
Product – one time kind of thing
Service – ongoing

## Slide 38: Quiz
  Which is a purpose of the closing a project process?
Authorize the final stage of the project
Confirm that all benefits defined in the business case have been achieved
Recognize that objectives set out in the original project initiation document have been achieved
Delegate day-to-day management of the end of the project to the project manager
Correct Answer: C
Notes: Product vs Service
Product – one time kind of thing
Service – ongoing