## Slide 2: At Organization Level
Identify roles required to manage any project at FFI (Done)
Establish responsibilities of every role at org level (Done)
Start Every Project with Project Charter (Max 1 Page)... Content discussed later.
Assign Project Code this Project
Setup a Configuration Management System for this project
Assign Each Roles for this project
Once again walk through the agile practice for the project
Identify a project area with project white-board
Setup information radiator for the project

## Slide 3: For every project
Start project with product backlog
Setup 1 day session for refining, prioritizing product backlog and estimating the work
Product backlog grooming should be done on regular basis
Do not change stories of current sprint
Automate Unit, Functional, Acceptance test cases
Practice Test Driven Development (TDD)
Automate built & deployment process
Development and testing should be simultaneous process not sequential process

## Slide 4
Project Sponsor
Corporate Governance
Senior User
Executive
Senior Supplier
Project Board
Project Manager /
Scrum Team*
Change Authority
Project Support
Team Manager /
Scrum Team*
Project Team
Product Owner
Scrum Master
Development Team
(Programmer/ Tester/BA/UI)
Scrum Team
MBE
MBE
MBE
MBE- Management by Exception
Account Manager
Customer Executive
Project Steering Committee
Keenen
Future Focus

## Slide 5: Project: Role & Responsibility Descriptions
Role | Responsibilities
Customer Executive | Manage by exception
Account Manager | Manage by exception
Change Authority | Approve Changes within Exception
Project Manager | 
Product Owner | Explain Requirements, Prioritize Product Backlog, UAT, Accept /Reject Product, Product Backlog Grooming
Scrum Master | Ensure impediments are addressed, team is living agile values & principles, team is following agile practices, all agile are performing their role
Project Support | Record management, configuration management, backup/ restore, security setting, IT support, Prepare Reports, Analyse data, management product (non-customer) documentation
Project Team | Estimate, plan, commit, develop, test, deliver a defect free product, follow all agile practices and update burndown, burnup charts, Kanban board

## Slide 6: Project: Market Place
Role | Person
Customer Executive | Mr. Bharath
Account Manager | Mr. Veeren Mathur
Change Authority | Mr.
Project Manager | Mr. Ahmed
Product Owner | Mr. Padmanabham
Scrum Master | Mr. Ahmed
Project Support | 
Project Team Members | Person
.NET Expert | 
.NET Export | 
Automation Testing Expert | 

## Slide 7: Project: private exchange
Role | Person
Customer Executive | Mr. Bharath
Account Manager | Mr. Veeren Mathur
Change Authority | Mr.
Project Manager | Not Required
Product Owner | Mr. Padmanabham
Scrum Master | Mr. Sheshan
Project Support | ??
Project Team Members | Person
.NET Expert | 
.NET Export | 
Automation Testing Expert | 

## Slide 8: Change management
In Agile change means change of scope which is impact any aspect* of the project
Aspects: Timeline, Cost, Scope, Quality, Risk, Benefits

## Slide 9: Requirement management
Product back log for every project is separate

## Slide 10: Issue management
Any deviation reported by customer should be treated as Issue. It can be
  Problem or Concern
  Defects
  Change Request
  Off Specification

## Slide 11: Configuration management
All baseline management products, reports, registers & customer product should be maintained under configuration management system.
If any document/product is not in CMS then it is part of project.

## Slide 12: Communication management
Meet Name/ Communication | Frequency | Communication Method | Ownership | Max Duration | Accountability
Kanban chart & burn down/up chart | Continuously | Physical | Team | 5 Min | PM / SM
Standup Meeting | Daily | Physical | Team | 15 Min | PM / SM
Customer Update | Daily | By email/ Conference Call | SM & Team | 15 Min | PM
Weekly Update | Weekly | Conference Call | PM | 30 Min | Project Board

## Slide 13: Test driven Development
Every code which dev team is writing for that Unit test case must be written by Dev Team
Every functionality which QA team is testing for that Functional Test must be written by Test Team
Every scenario which is being delivered to customer for that UATC must be ensured by Test Team
Since source of information for writing test cases is PO

## Slide 14: Agile practices

## Slide 15: Project charter
Every project should have a project charter with following headings.
Project Name
Project Code
Customer Name
PM Name
Project Objective
High Level Requirement
Approval Requirements
High Level Milestones
Assumptions
Project Inherent Risks
Project Board Members
Project Sponsor

## Slide 16: Product Backlog
Grooming
    ID
    User
    What
    Why
    Priority
Planning/Estimation
    Value
    Complexity
    Actual Efforts
    Release Name
    Sprint #
Execution
    Status
Delivery
    # of Defects Leaked

## Slide 17: Sprint backlog
User Story
Task
Efforts
Assigned to
Task Type
Status

## Slide 18: Daily standup
Time & Location of Daily up should be agreed with team
Ground rule for every standup need to be setup
Regular Cadence need to maintained by the team
Do not solve issues in daily standup

## Slide 19: Information radiators
  Decide lanes of Kanban Board
Every project should maintain & display following
    Update Kanban board on regular basis
    Burndown & burnup charts
    Velocity charts
    Release burnup and burndown charts
    Team member information
    Impediments

## Slide 20: Product Demo

## Slide 21: Scrum framework

## Slide 22: Sprint Retrospective
At the end of every sprint
Define goal of retrospective
Try different methods
Ensure learnings are incorporated
Calculate Return on Time on Invested of Every Sprint

## Slide 23: Agile health checkup
Are we .... | Rate on 1-10 (Put Sum-total of team vote here)
Doing Daily Standup (at same time, at same place, fix duration) | 
Updating Information Radiators | 
Doing Self Assignment of Work | 
Committing and User story and Ticket commitment Not tasks | 
Doing regular sprint planning | 
Doing regular retrospective | 
Focused in planning, execution, decision making | 
Thinking as a whole team | 
Having Personal Safety | 
Having Sunny Day Visibility | 
Doing Close Communication | 
Having Strong Technical Environment | 

## Slide 24: Agile – information radiators
Kanban Board
Burndown chart
Burnup chart
Velocity Chart
Release Burnup Chart
Impediment List
Agile Health Trend
Photo & Name, Phone, Extn. of Team Members

## Slide 25: Definition of Done (DOD)
Story DOD
    Discussed & Understood
    Analyzed
    Unit Test Cases (UTC) Written
    UTC Successfully Executed
    Functional Test Cases (FTC) Written
    FTC Successfully Executed
Sprint DOD
    Sprint Planning is done
    Committed / Negotiated User Stories are done
    Entire built is successful
    Acceptance Testing (AT) of all User Stories is success
    Product Demo is done
    Sprint Retrospective is done