## Slide 1: Project Stakeholder Engagement & Communication Management
Hari P. Thapliyal
MCA, MBA (Operations), PGDFM, ZED Master Trainer, PMP, MCITP,
PMI-ACP, PRINCE2 Practitioner, SCT, CSM, MCT, SDC, SCM, SPOC, SAMC

## Slide 2: Disclaimer
We are not perfect being. Be are striving for the perfection.
Perhaps the first time we are trying to visualize customer-vendor relationship between the various department of TEAM. Therefore there are many opportunities for the improvements even beyond this workshop ideas.
Feel free to share your inputs today or anytime in the future.

## Slide 3
This is not
  A Meeting
  A Lecture of a professor
  A Speech of some senior person
  One more training in your hectic routine
This is a workshop to reset our style of communication and stakeholder engagement. Here we are trying to understand how to be effective in stakeholder engagement.

## Slide 4: Agenda
Who are stakeholders?
Understanding the duality of customer and vendor
Understanding the dimensions of communication
How to be an effective communicator
What is engagement?
How to Prioritize work?

## Slide 5: A Request
Daily standup is running smoothly. To strengthen it and improve it we need 100% support from every department.
100% support mean.
  To ensure daily standup start and finish on time please make sure that your department PMT reaches 5 min before. So be time sensitive.
  Every department representative must be present in the daily standup
  Takes impediments identified during the DS as serious stuff otherwise it leads to unnecessary escalations
  Every project has a Project Manager, so discuss the impediments with PM
  PM is owner of impediments. Responsibility can be shared not the accountability
  Kanban board should be updated before standup meeting start
  Kanban board should reflect weekly task of every department
  Min 80% work of the department should get reflected on the Kanban board

## Slide 6: Preworkshop
Let us measure how we are perceived in terms of our communication and stakeholder management
Pre Workshop Name: (Optional) |  | 
 | Communication | Stakeholder Engagement
Person Name1 | 1-10 (1 Lowest – 10 Highest) | 1-10 (1 Lowest – 10 Highest)
Person Name2 |  | 
Person Name3 |  | 

## Slide 7: Important Quotes
“I am responsible for my words till they reach to your ear. After that what you make of those in your mind is not my business. But I am affected by your business.”
“We see and hear only for which we are waiting. In the name of knowing the truth we want to know our version of the truth”

## Slide 8: Project Communications

## Slide 9: Who are stakeholders
A stakeholder is an individual, group, or organization who may affect, be affected by, or perceive itself to be affected by a decision, activity, or outcome of a project.
Stakeholders may be actively involved in the project or have interests that may be positively or negatively affected by the performance or completion of the project.
Different stakeholders may have competing expectations that might create conflicts within the project.

## Slide 10: Stakeholder’s Expectations & PM’s Circle of Influence
Know the acceptance criteria of your work
Measure success from stakeholder’s perspective
Ask your customer a most important action plan to improve your services & product

## Slide 11: Who is a customer and who is a vendor?
Customer
Giver of an idea (Project)
Sponsor of idea (giving money)
Gets value
User of your work (product, services, results)
Acceptor or rejecter of work
Vendor
Delivery Planner of a given idea
Deliverer of idea (receives money)
Get currency note
Maker of product/service
Submitter of work

## Slide 12: Customer is Indian Philosophical Context
Devata or Devi is one who give. What she/he gives?
Do they give it free or your need to also give them?
What do you give them? You pay the price, by doing Tapas, doing Yagya, offering to Poor etc.
When Deva is happy with the price you paid they give you the boon of getting more whatever you want.
So Devi & Devta is giver of whatever you ask. He/She is ??
And Bhakta is giver of price and in return he gets value. He/She is ??
Who is Big? Deva or Bhakta?

## Slide 13: Customer vs Vendor in TEAM’s Context
External Customer
TEAM &Top Management
Project Management
(Vendor) Design
(Vendor) PPC
(Vendor) Procurement
(Vendor) Production
(Vendor) QC
Sales & Marketing

## Slide 14: Role of Trust in Communication
With you share the data?
With whom you share the factual data?

## Slide 15: Data vs Information

## Slide 16: What is communication?

## Slide 17: What is over communication?

## Slide 18: Communication Requirement Analysis

## Slide 19: What is cost of communication
Time spent
Money spent
Energy drained out

## Slide 20: Communication Technologies

## Slide 21: Communication Methods
  Which communication technology should be used depends upon what communication method is the needed
  Three Communication Methods
  Interactive Communication
    Phone, audio/video conferences, moderator lead discussion, workshop
  Push Communication
    Letters, memos, reports, emails, faxes, voice mail, press releases
  Pull Communication
    e-learning, knowledge repository, unknown people

## Slide 22: Number of Communication Channels
  N(N-1)/2
Two People, One Channel
Three People, Three Channel
Four People, Six Channel
Six People, Fifteen Channel

## Slide 23: Communication Model
Receiver
Decoding
Message
channel
Encoding
Source
Feedback
Noise

## Slide 24: Directions of Communications & Loss of Message
Top Management /Client/Sponsor
Team Members/
Contributor/
Sub-Contractor
Functional Manager/
Other Mgrs.
External Stakeholders/
Regulatory Agencies/
Press
Project Manager
Up
Down
Horizontal
Horizontal

## Slide 25: Communication Management
Other Factors
  Ambiguity in language
  Culture
  Semantics
  Knowledge Base
  Message Content – hidden agendas
  Use of idiomatic language
  Use of abbreviations
  Probable Factors
  Sender’s reputation
  Sender’s status within the organization
  Environmental Background
  Dysfunctional emotional behaviors
  Situational Consideration – Predefined Mindset
  Historical Consideration in message interpretation

## Slide 26: Let us do an Exercise
Let us create a task card

## Slide 27: Let us do an Exercise
Moral of the story
Notes: Wood cutter story
Drunker and Baba story

## Slide 28: Post Workshop
Let us measure how we are perceived in terms of our communication and stakeholder management
Post Workshop Name: (Optional) |  | 
 | Communication | Stakeholder Engagement
Person Name1 | 1-10 (1 Lowest – 10 Highest) | 1-10 (1 Lowest – 10 Highest)
Person Name2 |  | 
Person Name3 |  | 

## Slide 29
Am I missing anything?
Do you have any question?

## Slide 30: Next Program
Enterprise Project Management
Who should Participate: All who need to manage stakeholders. I think HOD, PM, PMT
Time : 16-Jan, Tue, 10.00am – 12am.
Location: Admin Block Training Room

## Slide 31
Hari P Thapliyal,
PMO Architect & Project Management Trainer & Coach
Vedavit Project Solutions
Reach Me:
hari.prasad@vedavit-ps.com
Skype: hari.thapliyal, YM: hari_thapliyal, Twitter: harithapliyal
Mobile: +91 9535999336
Profile: http://in.linkedin.com/in/harithapliyal
Blog: http://pmlogy.com/