## Slide 1: Retrospective : PMO Journey
Fri, 3-May-19

## Slide 2: Roles
Moderator : Hari Thapliyal
Minute Recorder & MoM Communications : Viswanathan
Participants: TEAM HoDs

## Slide 3: Agenda
Discuss: The Glad, Sad & Mad Moments Since the PMO Journey Started
Today: No discussion on what we will do. That is part of tomorrow’s workshop

## Slide 4: Journey
20-Sep-17 (First Discussion)
23-Nov-17 (PMO Conceptualized)
1-May-18 (First Phase of PMO Work is over)
29-Dec-18 (Second Phase)
16-Feb-19 (Third Phase)
Currently 4th Phase

## Slide 5: Norms of participation
This is not a debate. So do not put efforts to win the argument
Do not offend any person or department
Do not use this platform to praise or criticize anyone
Do not take observations personally
Do not look into other person’s note or mind
We are not going to discuss individual’s personality, weakness or strength
Do the exercise
Write note and then speak
Speak only about your department until it is specifically asked to comment about other or at organization level
You can share if you have any better idea to make this session more useful

## Slide 6: Temperature Reading
Without feeling defensive, can you share the truth, strength, weakness & improvement from your department. Not of Others
Rate on the scale of 1 to 5.
5 Means Most affirmatively Yes
1 Means Least.

## Slide 7: Objective of PMO
Success Criteria for PMO
  No project should fail because of surprise
  No project should fail because of poor planning
  Zero LD
  Ability to Forecast the Resource Need & make decision for new Projects

## Slide 8: Top 3 things. What did you expected from PMO?

## Slide 9: Top 3 things: What you were suppose to give/share/provide to PMO? (irrespective to whether you could give or not)

## Slide 10: Top 3 things What you got from PMO initiative?

## Slide 11: Top 3 things What you want from PMO?

## Slide 12: See you tomorrow 

## Slide 13: PMO : Road Ahead
Sat, 4-May-19

## Slide 14: Context Setting
Yesterday discussion
  Me/My Department Expected from PMO (Orange) : 27 Cards
  I/My Department Could Have Given to PMO (Yellow): 26 Cards
  In Future I/My Department Expect this From PMO (Blue) : 23 Cards
  Me/My Department Got from PMO (Pink) : 25 Card
No duplicate card in the group. A few duplicity across the groups.
Some cards are not readable
Some cards are not understandable

## Slide 15: Roles
Moderator : Hari Thapliyal
Minute Recorder & MoM Communications : Viswanathan. Keep one excel sheet open for calculation (I will tell the simple formula) This is required for quick voting.
Participants: TEAM HoDs

## Slide 16: Agenda Today
Based on the yesterday’s inputs develop an immediate actionable plan

## Slide 17: Norms of participation
Same as yesterday
+
Respect the time. Total duration is 2 hrs but it is less to discuss many items here.
Do not be over excited to start everything immediately
Do not be cynical that it is just another meeting, nothing moves here, and we have to justify our entry in the room so just say something for the name sake
Do not ignore the pressing need of hour of the organization
Remain focused. We will discuss only the inputs of yesterday so no jumping to other topics.
Avoid giving suggestion to other department until specially asked
Ask yourself, in the context of discussion, from my department what I can do and what value it can generate for other department and organization.
Remember if you give something which is not useful for other department or organization that has be deprioritized so don't feel bad. But, no idea is bad, till is accepted and failed.
Participate with an intent that tomorrow you own the actions adopted here.

## Slide 18: Norms of participation (From Previous Session)
This is not a debate. So do not put efforts to win the argument
Do not offend any person or department
Do not use this platform to praise or criticize anyone
Do not take observations personally
Do not look into other person’s note or mind
We are not going to discuss individual’s personality, weakness or strength
Write note and then speak
Speak only about your department until it is specifically asked to comment about other or at organization level
You can share if you have any better idea to make this session more useful

## Slide 19: Flow of Discussion
We will look into all the inputs, get clarity and in terms of understanding come on the same page. (15 min)
Filter out whether we need to take that input for further discussion or not. (10 min)
Voting for ranking the input for discussion (20 min)
Review of complexity of each input from implementation perspective (10 min)
Take top 30% items from each category for discussion
Identify actions and actionee (70 min)
Future Course
Make a plan, follow the plan, validate the actions are implemented or not

## Slide 20: Review Inputs (15 min)

## Slide 21: Filter inputs for further discussion. (10 min)

## Slide 22: Voting for ranking the inputs for discussions (20 min)

## Slide 23: Review of complexity of each input from implementation perspective (10 min) Complexity: Means the number of dependencies or activities it has to ensure that this is done. More the number more the complex. If some process can be defined & implemented easily without much efforts then it is least complex like 1.

## Slide 24: Identify actions and Actionee (70 min) Actually took 150 min

## Slide 25: Make a plan, follow the plan, validate the actions are implemented or not

## Slide 26: Thank you